RPS 2 Workgroup Meeting Minutest August 26, 2008

Attendees:

| FIRST NAME | LAST NAME | COMPANY |
| --- | --- | --- |
| Amy | Holloway | Eli Lilly |
| Andrew | Marr | GSK |
| Anne Mieke | Reijnders | eCTDconsultancy |
| Benjamin | Schoenbrun | Booz Allen Hamilton |
| Bill | Friggle | sanofi aventis |
| Bob | Birmingham | Johnson & Johnson |
| Brian | Scogland | Boston Scientific |
| Brooks | Berg | BSC |
| Cindy | Piccirillo | Bristol-Myers Squibb |
| Corey | Schmidt | Novartis |
| David | Donohue | GlaxoSmithKline |
| Donald | Palmer | MedImmune |
| Ed | Tripp | Abbott Labs |
| Fred | Miller | Genentech |
| Gary | Walker | quintiles - CDISC |
| Geoff | Williams | Roche |
| George | Waidell | Datafarm Inc. |
| Glenn | Austin | Health Canada |
| Hans | van Bruggen | eCTDconsultancy |
| Jason | Rock | GlobalSubmit |
| Jay | Smith | Thomson Reuters |
| Joe | Cipollina | Pfizer |
| Joe | Montgomery | fda |
| Joel | Finkle | ISI |
| Julie | Hurley | Rockwell Software |
| Karin | Sailor | Medtronic Inc. |
| Ken | VanLuvanee | Apyx |
| Leah | Kleylein | Octagon Research Solutions |
| Marti | Velezis | Booz Allen |
| Mary | Padgett | FDA |
| Matthew | Lukela | Otsuka Pharmaceuticals |
| Musa | Jaffer | Novartis Pharmaceuticals |
| Patrick | Mulligan | Abbott Labs |
| Peggy | Zorn | Thomson |
| PEGGY | LEIZEAR | FTS-HHS FDA |
| Raun | Kupiec | Genzyme Europe |
| Scott | Cleve | Astellas Pharma US |
| Scott | Becker | Merck & Co. |
| Taku | Watanabe | PMDA |
| Tanya | Newton | SAFE BioPharma Association |
| Terri | Booth-Genthe | Wyeth |
| Terry | Hardin | PerfiTech |
| Tracy | Naughton | AstraZeneca |
| Wendy | Joarnt | Boston Scientific - CRM |
| Yasuhiro | Araki | PMDA |

Members on the call not on the webinar:

Mark Gray, FDA

Linora Palmer

Minutes:

Peggy Leizear presented draft project plan.  Plan was created from initial project charter no longer required for HL7.  Peggy would like the group to review the project plan and provide any changes to her by cob Friday, August, 29th.  The group was also asked to provide names for volunteer positions listed in the plan by cob Friday, August 29th.

Marti Velezis presented draft project timeline.  Ed Tripp mentioned concern about timeline being too aggressive.  Would like all 3 iterations to be completed before becoming a DSTU.  Would like standard to be thoroughly developed and tested rather than iterating through numerous times.  He felt a pilot with DSTU by 2011 would satisfy PDUFA mandate.  Marti to take this back to the sponsors and project management team to discuss.  She will send an update via the listserve.

Bob Birmingham introduced Dirk Beth as Testing Lead.  Bob also brought to the table the question of having a meeting in Europe in November or December.  ICH is in Brussells in November but takes up the entire week.  There is a DIA EDM meeting in the beginning of December in Barcelona the 4th and 5th.  This is an option to be explored.  Peggy mentioned that we would need someone to sponsor this event in Europe.  Will be further explored.

Actions Items:

Link to RPS 1 information on wiki – Peggy will put up a link

Minutes to be posted on wiki – Marti providing a template to Peggy

Adjust iterations and post on wiki discussed through listserv – Marti by end of next week

Draft storyboards – Marti to post on wiki

Project Plan comments due, all, cob Friday, August 29th

Subgroup volunteer names submitted to Peggy, all, cob Friday, August 29th

Next Steps:

September 9th – start requirements gathering

September 15th & 16th – Meeting in Vancouver

September 23rd – Review Vancouver work