- Project Name and ID

| Develop FHIR resources for Financial Management | Project ID: |
| --- | --- |

- Sponsoring Group(s) / Project Team

| Primary Sponsor/Work Group (1 Mandatory) | Financial Management |
| --- | --- |
| Co-sponsor Work Group(s) |  |
| Project Team: |  |
| Project facilitator (1 Mandatory) | Paul Knapp |
| Other interested parties and their roles |  |
| Multi-disciplinary project team (recommended) |  |
| Modeling facilitator | Paul Knapp |
| Publishing facilitator | N/A for FHIR |
| Vocabulary facilitator |  |
| Domain expert rep |  |
| Business requirement analyst |  |
| Other facilitators (SOA, SAIF) |  |
| Implementers (2 Mandatory for DSTU projects): |
| 1) |
| 2) |

Note: The implementer requirement will be handled by the “balloting” project.  Therefore work groups do not fill out the above section.  However, feel free to list implementers specific to your work group’s resources if you know of any.

- Project Definition

  - Project Scope

This project will identify and define the initial set of “key” FHIR resources related to the domain of Financial Management. These resources will be defined using the available FHIR tooling and in accordance with documented quality guidelines and balloted as part of the initial FHIR specification. Possible FHIR resources to be produced include: Billable Service Invoice, Patient Accounts, Claim, Explanation of Benefit, Remittance Advice, Reversals, Pre-Authorization/Pre-Determination, Coverage, Eligibility and other resource corollaries of existing CMETs. In addition, as the committee deems appropriate and time availability permits, it will define a small number of FHIR extensions relevant to domain content and expected to be necessary to support consistent early implementations.

  - Project Need

FHIR is a major new initiative by HL7 intended to significantly speed and enhance interoperability between healthcare systems. The FHIR methodology is dependent on the existence of a number of discrete data structure definitions called “resources”. This project will create the set of essential resource definitions related to the domain of Financial Administration.

  - Success Criteria

Essential domain resources (as confirmed by the FHIR governance body) have been defined and successfully passed DSTU ballot. Small set of FHIR extensions have been vetted and registered in HL7 FHIR extension repository.

  - Project Objectives / Deliverables / Target Dates

|  | Target Date |
| --- | --- |
| Resource proposals have been submitted and endorsed for development by FHIR governance body | Feb. 28, 2013 |
| First DSTU ballot of FHIR resources | Sept 2013 |
| Resources pass DSTU ballot | Jan 2014 |

  - Project Dependencies

The artifacts produced by this project will be balloted as part of the FHIR DSTU project (Project Insight ID TBD).

  - Project Document Repository Location

http://wiki.hl7.org/index.php?title=Financial_Management_FHIR_Resource_Development

  - Backwards Compatibility

Are the items being produced by this project backward compatible? Yes No Don’t Know N/A

Mappings between existing static models and created resources may eventually be defined, but this work is out of scope for this project.

- Products

| Non Product Project- (Educ. Marketing, Elec. Services, etc.) | V3 Documents - Knowledge |
| --- | --- |
| Arden Syntax | V3 Foundation – RIM |
| Clinical Context Object Workgroup (CCOW) | V3 Foundation – Vocab Domains & Value Sets |
| Domain Analysis Model (DAM) | V3 Messages - Administrative |
| Electronic Health Record (EHR) | V3 Messages - Clinical |
| Functional Profile | V3 Messages - Departmental |
| V2 Messages – Administrative | V3 Messages - Infrastructure |
| V2 Messages - Clinical | V3 Rules - GELLO |
| V2 Messages - Departmental | V3 Services – Java Services (ITS Work Group) |
| V2 Messages – Infrastructure | V3 Services – Web Services |
| V3 Documents – Administrative (e.g. SPL) | - New Product Definition - |
| V3 Documents – Clinical (e.g. CDA) | - New/Modified HL7 Policy/Procedure/Process - |
| FHIR Resources | FHIR Extensions |

- Project Intent (check all that apply)

| Create new standard Revise current standard (see text box below) Reaffirmation of a standard New/Modified HL7 Policy/Procedure/Process N/A (Project not directly related to an HL7 Standard) | Supplement to a current standard Implementation Guide (IG) will be created/modified Project is adopting/endorsing an externally developed IG (specify external organization in Sec. 6 below) Externally developed IG is to be Adopted Externally developed IG is to be Endorsed |
| --- | --- |

Resources will be published as part of the first FHIR DSTU ballot

  - Ballot Type  (check all that apply)

| Comment Only Informative DSTU to Normative | Normative (no DSTU) Joint Ballot (with other SDOs or HL7 Work Groups) N/A (project won’t go through ballot) |
| --- | --- |
| This project will not ballot directly. Instead, content will be combined with resources from other committees and jointly balloted as part of the FHIR DSTU ballot (managed as a distinct TSC project). |

- Project Approval Dates

| Sponsoring Group Approval Date | 2013-02-28 |
| --- | --- |
| Steering Division Approval Date | TBD |

PBS Metrics Reviewed? (required for SD Approval) Yes No

| FHIR Management Group Approval Date | TBD |
| --- | --- |
| Technical Steering Committee Approval Date | TSC Approval Date CCYY-MM-DD |

- External Project Collaboration

In producing resources, the committee will rely primarily on existing internationally reviewed Financial Management standards and will also consult specifications from a wide variety of external organizations, including: X12, NCPDP, CDAnet and Blue Button. However, this consultation will not require direct interaction with these other organizations. (Though some may be involved in the ballot review process.)

  - Stakeholders / Vendors / Providers

| Stakeholders | Vendors | Providers |
| --- | --- | --- |
| Clinical and Public Health Laboratories | Pharmaceutical | Clinical and Public Health Laboratories |
| Immunization Registries | EHR, PHR | Emergency Services |
| Quality Reporting Agencies | Equipment | Local and State Departments of Health |
| Regulatory Agency | Health Care IT | Medical Imaging Service |
| Standards Development Organizations (SDOs) | Clinical Decision Support Systems | Healthcare Institutions (hospitals, long term care, home care, mental health) |
| Payors | Lab | Other (specify in text box below) |
| Other (specify in text box below) | HIS | N/A |
| N/A | Other (specify below) |  |
| eClaim and eBilling Implementers | N/A |  |

Other: Indicate other stakeholders, vendors or providers not listed above.

  - Synchronization With Other SDOs / Profilers

| Check all SDO / Profilers which your project deliverable(s) are associated with. |
| --- |
| ASC X12 | CHA | LOINC |
| AHIP | DICOM | NCPDP |
| ASTM | GS1 | NAACCR |
| BioPharma Association (SAFE) | IEEE | Object Management Group (OMG) |
| CEN/TC 251 | IHE | The Health Story Project |
| CHCF | IHTSDO | WEDI |
| CLSI | ISO | Other (specify below) |

Not applicable. This work will not directly involve other SDOs at this time.

- Realm

| Universal | Realm Specific |
| --- | --- |
|  | Check here if this standard balloted or was previously approved as realm specific standard |

- Strategic Initiative Reference – For PMO/TSC Use Only

This section used only for Strategic Initiative Projects. HL7 Recognition HL7 Internal Processes HL7 Implementation