- Project Name, ID and Products

| HL7 hData Record Format | Project ID: |
| --- | --- |
| Non Product Project- (Educ. Marketing, Elec. Services, etc.) | V3 Documents - Knowledge |
| Arden Syntax | V3 Foundation – RIM |
| Clinical Context Object Workgroup (CCOW) | V3 Foundation – Vocab Domains & Value Sets |
| Domain Analysis Model (DAM) | V3 Messages - Administrative |
| Electronic Health Record (EHR) | V3 Messages - Clinical |
| V2 Messages – Administrative | V3 Messages - Departmental |
| V2 Messages - Clinical | V3 Messages - Infrastructure |
| V2 Messages - Departmental | V3 Rules - GELLO |
| V2 Messages – Infrastructure | V3 Services – Java Services (ITS Work Group) |
| V3 Documents – Administrative (e.g. SPL) | V3 Services – Web Services |
| V3 Documents – Clinical (e.g. CDA) | - New Product Definition - |

- Project Intent (check all that apply)

| Create new standard Revise current standard Reaffirmation of a standard Withdraw current standard N/A (Project not directly related to an HL7 Standard) | Supplement to a current standard Implementation Guide (IG) will be created/modified Project is adopting/endorsing an externally developed IG (specify external organization in Sec. 6 below) Externally developed IG is to be Adopted Externally developed IG is to be Endorsed |
| --- | --- |

  - Ballot Type (check all that apply)

| Comment Only Informative DSTU | Normative Joint Ballot (with other SDOs or HL7 Work Groups) N/A (project won’t go through ballot) |
| --- | --- |

- Sponsoring Group(s) / Project Team

| Primary Sponsor/Work Group (1 Mandatory) | SOA WG |
| --- | --- |
| Co-sponsor Work Group(s) | ITS WG, InM/MnM ? |
| Project Team: |  |
| Project facilitator (1 Mandatory) | Gerald Beuchelt |
| Other interested parties |  |
| Multi-disciplinary project team (recommended) |  |
| Modeling facilitator | TBD |
| Publishing facilitator | TBD |
| Vocabulary facilitator |  |
| Domain expert rep |  |
| Data Analyst facilitator |  |
| Business requirement analyst |  |
| Requirements process facilitator |  |
| Other facilitators (SOA, SAIF) | TBD |
| Implementers (2 Mandatory for DSTU projects): |
| 1) The MITRE Corporation |
| 2) Cerner |
| 3) Emdeon |

- Project Definition

  - Project Scope

The hData Record Format describes how clinical data of arbitrary media type can be organized in a hierarchical abstract format, and how meta data can be attached consistently to each data item. As a realization of RLUS, it defines a semantic signifier (within the hData Content Profile) for content stored within the hierarchy.

  - Project Need

This specification creates a simple packaging model, with support for meta data and semantic signifier. Together with the hData RESTful Transport, it enables the creation of RESTful RLUS interfaces for HL7 artefact exchange. It is also extensible to non-XML media types, and together with a Localized Information Model (LIM), it allows the exchange of clinical data while maintaining consistency with the RIM.

  - Success Criteria

This project will be successful, when the current HL7 hData Record Format draft specification becomes an official HL7 DSTU.

  - Project Objectives / Deliverables / Target Dates..

|  | Target Date |
| --- | --- |
| Joint session SOA/ITS | May 2011 |
| Document ready for committee review | Early June 2011 |
| First ballot | September 2011 |
| Final ballot | January 2012 |

  - Project Dependencies

(TO BE COMPLETED – Dependency on hData RESTful, RLUS)

  - Project Document Repository Location

http://wiki.hl7.org/index.php?title=HData

  - Backwards Compatibility

Are the items being produced by this project backward compatible? Yes No Don’t Know N/A

N/A

- Project Approval Dates

| Sponsoring Group Approval Date | Work Group Approval Date |
| --- | --- |
| Steering Division Approval Date | SD Approval Date |
| Technical Steering Committee Approval Date | TSC Approval Date |

- External Project Collaboration

N/A

  - Stakeholders / Vendors / Providers

| Stakeholders | Vendors | Providers |
| --- | --- | --- |
| Clinical and Public Health Laboratories | Pharmaceutical | Clinical and Public Health Laboratories |
| Immunization Registries | EHR, PHR | Emergency Services |
| Quality Reporting Agencies | Equipment | Local and State Departments of Health |
| Regulatory Agency | Health Care IT | Medical Imaging Service |
| Standards Development Organizations (SDOs) | Clinical Decision Support Systems | Healthcare Institutions (hospitals, long term care, home care, mental health) |
| Payors | Lab | Other (specify in text box below) |
| Other (specify in text box below) | HIS | N/A |
| N/A | Other (specify below) |  |
|  | N/A |  |
| N/A |

  - Synchronization With Other SDOs / Profilers

| Check all SDO / Profilers which your project deliverable(s) are associated with. |
| --- |
| DICOM | IHE | ISO |
| Other (specify below) | N/A |  |
| N/A |

- Realm

| Universal | Realm Specific (Enter “U.S.” or name of HL7 affiliate here) |
| --- | --- |

- Strategic Initiative Reference

Check which Strategic Initiative best relates to your project. Lead the development of global technical and functional health informatics standards. Streamline the HL7 standards development process. Facilitate HL7 standards adoption and implementation. Define an overarching and internally consistent interoperability framework. Ensure broad and encompassing stakeholder engagement in the standards development process. Align HL7's business and revenue models to be responsive to national bodies while supporting global standards development. None of the above apply to this project.