Template Usage Information:

- Replace Highlighted Courier New text with appropriate content; do not change the name/format/font of the template sections

- To check a box, double click on the box then select the 'Checked' Radio Button under the 'Default Value' heading.

- For assistance in completing each section, refer to Appendix A.

- The Project Approval Process is documented in Appendix B.

- For FAQs (Frequently Asked Questions), refer to Appendix C

- Submit template change requests to PMO@HL7.org

- Project Name, ID and Products

| The name should be concise, based on the objective and unique among all other projects the group takes on. Project Insight: Enter into “Project Name” and “Product Type”. Click here to go to Appendix A for more information regarding this section. | An ID will be assigned by Project Insight |
| --- | --- |
| Healthcare SOA Ontology Project | Project ID: |
| Non Product Project- (Educ. Marketing, Elec. Services, etc.) | V3 Documents - Knowledge |
| Arden Syntax | V3 Foundation – RIM |
| Clinical Context Object Workgroup (CCOW) | V3 Foundation – Vocab Domains & Value Sets |
| Domain Analysis Model (DAM) | V3 Messages - Administrative |
| Electronic Health Record (EHR) | V3 Messages - Clinical |
| V2 Messages – Administrative | V3 Messages - Departmental |
| V2 Messages - Clinical | V3 Messages - Infrastructure |
| V2 Messages - Departmental | V3 Rules - GELLO |
| V2 Messages – Infrastructure | V3 Services – Java Services (ITS Work Group) |
| V3 Documents – Administrative (e.g. SPL) | V3 Services – Web Services |
| V3 Documents – Clinical (e.g. CDA) | - New Product Definition - |

- Project Intent

Click here to go to Appendix A for more information regarding this section.

Indicate if/how this project affects a standard.  Project Insight: Enter into “Project Intent”.

| Create new standard Revise current standard Supplement to a current standard Implementation Guide will be created/modified | Reaffirmation of a standard Withdraw current standard N/A (Project not directly related to an HL7 Standard) |
| --- | --- |

  - Ballot Type

If applicable, Indicate the type of balloting the deliverables will go through.  Project Insight: Enter into “Type”; additional information can be entered into the Misc. Notes text box.

| Comment Only Informative DSTU | Normative Joint Ballot (with other SDOs or HL7 Work Groups) N/A (project won’t go through ballot) |
| --- | --- |
| Add any additional ballot information here. If artifacts will be jointly balloted with other HL7 Work Groups or other SDOs, list the other groups. |

  - Public Document

Check this box if one of the project deliverables will be a publically available document (for example a government mandated or funded specification, or otherwise subsidized publication).  NOTE: When a deliverable is specified as a Public Document, the TSC must make a determination as prescribed in the GOM Section 09.01, part (d).

Project Insight: Add a comment in Project Insight’s Misc. Notes text box indicating a public document will be created.

Public Document(s) to be created?

- Sponsoring Group(s) / Project Team

Click here to go to Appendix A for more information regarding this section.

| Primary Sponsor/Work Group (1 Mandatory) | SOA |
| --- | --- |
| Co-sponsor Work Group(s) | Vocabulary, Security, EHR, MnM |
| Project Team: |  |
| Project facilitator (1 Mandatory) | James Buckner / james.buckner@state.ma.us |
| Other interested parties | ARB |
| Multi-disciplinary project team (recommended) |  |
| Modeling facilitator | Jim Buckner, Jobst Landgrebe |
| Publishing facilitator | Ken Rubin |
| Vocabulary facilitator | Phil Barr, Russ Hamm |
| Domain expert rep | Kevin Geminiuc, Russ Hamm |
| Data Analyst facilitator | Jobst Landgrebe, Ann Wrightson |
| Business requirement analyst | Phil Barr, Jim Buckner |
| Requirements process facilitator | Ann Wrightson |
| Implementers (2 Mandatory for DSTU projects): |
| 1) |
| 2) |

- Project Definition

  - Project Scope

Click here to go to Appendix A for more information regarding this section.  Project Insight: Enter into “Description”.

The scope of this project is to develop a Health Interoperability Service Ontology encompassing the description and classification of healthcare-oriented SOA services into a single, formal vocabulary. The concepts identified in this ontology will be derived from several sources, including but not limited to the SAIF, the SOA WG Roadmap, and service capabilities identified in the HL7 EHR Functional Model. The concepts in this ontology will be extended to bridge standard ontologies in associated domains such as enterprise architecture, clinical care, and biomedicine. The project will: identify where reference value sets are needed collect and/or develop use cases to define the objectives of the Healthcare SOA Terminology work assess existing SOA ontologies for applicability to meet the needs of the healthcare domain, and recommend the best-fit for HL7 enhance/extend, or create a taxonomy for healthcare SOA services in the event that an existing body-of-work is incomplete or insufficient Existing terminologies, where applicable, will be utilized and/or extended. Where appropriate terminologies are not available, they will be developed to meet the needs of the use cases identified.

  - Project Need

This information is required by ANSI for all ballots.  Project Insight: Enter into “Description”.

In order to effectively manage business transactions and to search the service inventory for a service-transaction or message that provides a desired real-world effect, the community will need to be able to use published, standard taxonomies to identify and select services with desired capabilities and characteristics.

  - Success Criteria

Project Insight: Enter into “Objectives and Deliverables”.

Establish terminology capable of describing healthcare SOA services. Contains capability that satisfies the primary use cases. At least two organization pilot the resulting artifact. Produce a product that is consistant with the SAIF Framework.

  - Project Objectives / Deliverables / Target Dates

Click here for further information and examples.  Project Insight: Enter into “Objectives and Deliverables”.

| Within each row, enter the explicit work product(s) / objective(s). Indicate their target date at the right in WGM/Ballot Cycle format. Include the project end date as the last objective. For standards project, this date will quite frequently be the projected ANSI approval date. | Target Date (in WGM or ballot cycle format, e.g. ‘2010 Sept WGM’ or ‘2010 Jan Ballot’) |
| --- | --- |
| Collect candidate use-cases to scope the usage of the Healthcare SOA Ontology effort | 15-MAY-2010 |
| Review existing candidate ontologies for fitness to meet healthcare domain SOA needs | 15-JUN-2010 |
| Align with HL7 SAIF and document requirements for the Draft Healthcare SOA Ontology using SAIF principles | 15-JUL-2010 |
| Draft ontology for peer review | 1-AUG-2010 |
| Ballot for comment | September 2010 |
| Informative ballot of first edition | January 2011 |
| Project End Date (all objectives have been met) | May 2011 |

  - Project Dependencies

Project Insight: Enter into “Dependencies”.

Healthcare SOA Ontology work will collaborate with Security Ontology Project to ensure a product that is aligned and complementary with that project’s approach and results.

  - Project Document Repository Location

Indicate where can one go to find deliverables/documents created by the project team.  Project Insight: Enter into “Misc. Notes”.

SOA Page, wiki.hl7.org;

  - Backwards Compatibility

Indicate the backward compatibility of the expected project artefacts/deliverables, if known.

Project Insight: Backwards Compatibility; enter additional information into “Misc. Notes”.

Are the items being produced by this project backward compatible? Yes No Don’t Know N/A

If desired, enter any additional information regarding Backwards Compatibility.

- Project Approval Dates

Note that the SD and TSC Approval dates don’t need to be captured in this template; this section simply reminds project facilitators about the need to gather SD and TSC approval.  SD/TSC approval dates will be entered into Project Insight as they occur.

| Sponsoring Group Approval Date Project Insight: Enter into “Start Date”. | Work Group Approval Date |
| --- | --- |
| Steering Division Approval Date | SD Approval Date |
| Technical Steering Committee Approval Date | TSC Approval Date |

- External Project Collaboration

Click here to go to Appendix A for more information regarding this section.  Project Insight: Enter into “Collaboration Efforts”.

Indeterminant at this time. May involve collaboration with OMG Ontology SIG under HL7 MOU with the OMG. Other groups may be identified with targeted interest, and we will determine appropriate collaboration as the project unfolds and falling within HL7 MOUs with appropriate organizations.

  - Stakeholders / Vendors / Providers

Indicate the associated stakeholders, customers and providers for which this project is intended.  Check all that apply.  This information is required by ANSI for all ballots.  Project Insight: Enter into “Stakeholders / Customers / Providers”.

| Stakeholders | Vendors | Providers |
| --- | --- | --- |
| Clinical and Public Health Laboratories | Pharmaceutical | Clinical and Public Health Laboratories |
| Immunization Registries | EHR, PHR | Emergency Services |
| Quality Reporting Agencies | Equipment | Local and State Departments of Health |
| Regulatory Agency | Health Care IT | Medical Imaging Service |
| Standards Development Organizations (SDOs) | Clinical Decision Support Systems | Healthcare Institutions (hospitals, long term care, home care, mental health) |
| Payors | Lab | Other (specify in text box below) |
| Other (specify in text box below) | HIS | N/A |
| N/A | Other (specify below) |  |
|  | N/A |  |
| Other: Indicate other stakeholders, vendors or providers not listed above. |

- Realm

Click here to go to Appendix A for more information regarding this section.  Project Insight: Enter into “Realm”

| Universal | Realm Specific (Enter “U.S.” or name of HL7 affiliate here) |
| --- | --- |

- Roadmap Reference

Click here to go to Appendix A for more information regarding this section.  For more detail regarding the Roadmap Strategies, go to:  http://www.hl7.org/documentcomments/index.cfm.   Project Insight: Enter into “Roadmap Reference”.

Check which Roadmap Strategy best relates to your project. Lead the development of global technical and functional health informatics standards. Streamline the HL7 standards development process. Facilitate HL7 standards adoption and implementation. Define an overarching and internally consistent interoperability framework. Ensure broad and encompassing stakeholder engagement in the standards development process. Align HL7's business and revenue models to be responsive to national bodies while supporting global standards development. None of the above apply to this project.

## Appendix A - Instructions (Delete prior to submitting the completed scope statement)

Click here to return to this section in the template above.

Project Scope Statement Purpose:

This Project Scope Statements is intended for products used outside HL7, such as projects to produce standards or Implementation Guides.  Infrastructure projects (the RIM, HL7 maintained vocabulary, wrappers, and methodology) should also use this scope statement but are not required to complete all sections as noted in the instructions.

The objective of this template is to communicate the type of activities a group is undertaking to achieve specific objectives or to produce specific work products.  Project Scopes should provide sufficient information to allow inexperienced individuals to anticipate what a group is working on and decide if they wish to become involved.  Project Scope statements should also assist committee chairs to manage the workload of the committee and help to set priorities and recognise inter-dependencies with the work of other committees.

The Steering Divisions, TSC, and other appropriate approval bodies, as defined by the HL7 organization and Project Approval and Initiation Process, review and approve the project request.  This includes analysis to avoid project overlaps or dependency gaps.  A project not aligned with HL7 strategies established by the HL7 Board, or requiring extensive resources may not be approved. A “hosted” project (funded by an external source) may be approved as long as the sponsors provide adequate resources and the project is not detrimental to HL7 strategy; funding may be in the form of resources or financial support, grants, etc.

Required Information:

The HL7 Project Management Office (PMO) will review project statements to ensure the names and descriptions are clear and unambiguous across all projects and that required information is provided so as to obtain project approval.

Project Insight Note:

The following instructions indicate how the information in this form is mapped to certain fields in Project Insight’s project description form. The fields are mapped to specific fields in the project description form available in Project Insight: http://healthlevelseven.projectinsight.net/Login.aspx?ReturnUrl=%2fdefault.aspx

If you need system login setup for Project Insight, contact the HL7 Director of the Project Management Office at pmo@hl7.org

Recommendation for Non-infrastructure Projects:

The HL7 Product Lifecycle recommends ballots proceed through Informative ( DSTU ( Normative phases, however, HL7 policy allows projects to proceed to normative ballot without an Informative or Draft Standard for Trial Use (DSTU) in special circumstances, such as such the need to respond to government mandate or resolve a critical issue raised by a stakeholder or noted in an existing American National Standard.  Bypassing the Informative and/or DSTU ballot must be approved by the TSC.  Refer to the HL7 Governance and Operations Manual Section 13 – Review Ballot and Section 14 – Normative Ballot for additional information.

- Project Name, ID and Products  Click here to return to this section in the template above.

| The name should be concise, based on the objective and unique among all other projects the group takes on. Project Insight: Enter into “Project Name”. | Project ID: A project ID will be assigned by Project Insight |
| --- | --- |
| Product(s): Indicate the associated Product line(s); check all that apply. Note: While this list is representative, the authoritative list of products is maintained in Project Insight. Refer to the “Products” tab of the worksheet at the following URL for the definition of the products: http://www.hl7.org/documentcenter/public/wg/sips/Products&ServicesRevenueMatrix.xls. Project Insight: Enter into “Product Type”. |

- Project Intent  Click here to return to this section in the template above.

Indicate if/how this project affects a standard. Project Insight: Enter into “Project Intent”; add notes if needed, especially for “Project Intent – Other’ (below).

  - Ballot Type

If applicable, Indicate the type of balloting the deliverables will go through Project Insight: Select a value from the “Type” dropdown.

  - Public Document

When a deliverable is specified as a Public Document, the TSC must make a determination as prescribed in the GOM Section 09.01, part (d) (available at: http://www.hl7.org/documentcenter/public/membership/HL7_Governance_and_Operations_Manual.pdf). Project Insight: Add a comment in Project Insight’s Misc. Notes text box indicating a public document will be created.

- Sponsoring Group(s) / Project Team Click here to return to this section in the template above.

Some projects are jointly sponsored and the name of all sponsoring Work Groups should be noted. Every project must have at least one project sponsor and a project facilitator party; a multi-disciplinary project team is recommended, e.g. domain expert, UML modeling facilitator, HL7 modeling facilitator, requirements process facilitator, data analyst facilitator, business requirement analyst. Sponsorship may be in the form of resources or funding. The Project Facilitator is mandatory for all projects and should be the contact person if there are questions about the Project Scope Statement. The Project Facilitator serves as the Project Lead; the 'go to' person for the project who can answer questions regarding status, scope, objectives, issues, risks, etc. regarding the project. This section should also describe other ‘interested parties’, e.g. anticipated interactions with other committees or other projects. Infrastructure projects, for example, the RIM, HL7 maintained vocabulary, wrappers, and methodology are required to name only the Primary Sponsor and Project Facilitator. *Modeling, Publishing, and Vocabulary facilitators are formal roles recognized by HL7, and highly recommended as project participants. If your project has not filled this role, please indicate a contact person for the role, for example, your project may not have a formal vocabulary facilitator but a committee participate has volunteered to serve as liaison with the Vocabulary Committee.

Implementers (2 Mandatory): If this project will produce a standard, identify at least two implementers who agree to implement a DSTU prior to normative ballot (this is a non-binding agreement). Contact information is mandatory. The intended implementers must be identified at project initiation; however, it is a non-binding agreement. Refer to explanation of Candidate Standard validation below for additional information. Project Insight: Enter into “Project Implementers”.

Candidate Standard validation

| Candidate Standard validation | Executing the Candidate Standard validation approach. HL7 will have a modified open approach to candidate standard validation. All those participants that made a non-binding commitment when the project was initiated will be included if they choose to honor the commitment. Others may be added to achieve a balance or for other necessities for validation. The previous notwithstanding, HL7 will limit the number of participants to ensure a manageable process and reasonable time frame. |
| --- | --- |
| Candidate Standard validation approach | A project step that ensures that the Candidate Standard is validated by external industry resources before it is finalized as a normative standard. Where the standard is for interoperability, it is expected that the validation will include at least two independent entities (vendors, user organizations, etc.) building trial implementations and testing them together. Where the standard serves another purpose the validation approach will involve a trial effort to use the draft standard in the manner for which it was created. At the planning stage the entities willing to test must make a non-binding declaration of their intent to participate in validation. Without such a declaration the project should not be initiated. Comment: This is expected to be a significant hurdle for new project initiation. At the same time it helps to assure that HL7 member resources will be concentrated on efforts that have a greater likelihood at industry adoption. |

- Project Definition  Click here to return to this section in the template above.

  - Project Scope

The detail should be sufficient that an individual with no previous exposure to the group (or even HL7) could understand the expected activities and results. The scope description should also include high level expectations for the project and indicate alignment with market demands or other drivers for the project, such as government mandates, requirements from industry interoperability connectathon, etc. Typically projects to produce standards are routinely supported by the volunteer resources committing to complete the project, and HL7 in the form of meeting rooms, conference call facilities, etc. If additional funding is required, you must provide a budget for the project. A proposed budget is required for any project that will be contracted, for example, website redesign or tooling development. Project Insight: Enter into “Description”.

  - Project Need

Explain the reason behind the need for this project. This may be related to legislative requirements, industry needs or similar justifications. This section must be completed for projects containing items that are expected to be ANSI approved, as it is an ANSI requirement for all ballots. The information will be used in the NIB form. Project Insight: Enter into “Description” after the Project Scope verbiage.

  - Success Criteria

Indicate the success criteria for the project. Project Insight: Enter into “Project Objectives and Deliverables”

  - Project Objectives / Deliverables / Target Dates

Click here to return to this section in the template above.

| Enter a bullet list of objectives the project is trying to meet. If the project is to develop one or more work products, the work products’ descriptions should be clear, concise and unambiguous. Work products intended to produce a standard should be in terms of the deliverables: new elements methodology (e.g. a new way of deriving message specification from a in information model) new interface specification for services or application roles new functional models new message specification (e.g. a new message structure that refers a the state transitions of a new type of clinical act) new standard profiles (e.g. CDA implementation guide) new terminology subsets or mapping new tools intended to improve productivity and support the methodology In those cases where the objectives are not work products, they should be described so that an outside observer can answer “yes” or “no” to the question “has this objective been met?” As the project progresses, objectives and work products can be refined. Projects that have more than one work product to deliver should list each work product’s expected delivery date, taking into consideration expected dependencies among work products. Project Insight: Enter into “Project Objectives and Deliverables ”. | Target Dates Exact dates are not needed. Enter in WGM or ballot cycle format, e.g. : ‘2010 Sept WGM’ or ‘2010 Jan Ballot’. Target dates in Project Insight are only provided in the above format. Target dates can be updated. |
| --- | --- |

Example of Objectives / Deliverables / Target Dates:

Click here to return to this section in the template above.

The following attempts to convey how to identify various objectives /deliverables and their target dates.

| Objective / Deliverable | Target Date |
| --- | --- |
| Complete analysis, design, draft specification work on Standard XYZ | 2009 Sept WGM |
| Submit for Comment Only Ballot | 2010 Jan Ballot |
| Consider Comments from the Comment Only Ballot | 2010 Jan WGM |
| Submit for DSTU Ballot | 2010 May Ballot |
| Consider Comments from the DSTU Ballot | 2010 May WGM |
| Submit to TSC for DSTU approval | 2010 Sept WGM |
| DSTU Period – 2 years | Jan, 2011 – June, 2012 |
| Submit Implementation Guide for Informative Ballot | 2011 Jan Ballot |
| Submit Standard XYZ for Normative Ballot | 2012 Sept Ballot |
| Reconcile from Normative Ballot | 2012 Sept WGM |
| Submit for Normative Ballot v2 | 2013 Jan Ballot |
| ANSI Approves Standard XYZ | 2013 May WGM |
| Close Project (project end date) | 2013 May WGM |

  - Project Dependencies

This section is not required for Infrastructure Projects. The dependency may be the work of another project undertaken by this group or by another group. Anticipating dependencies can allow groups to coordinate their effort to ensure the overall objectives of HL7 can be met. An example of a dependency is: The CDA ballot needed the Data Types produced by Infrastructure and Management Project to be through ballot before the CDA ballot could be finalised. Project Insight: Enter into “Dependencies”.

  - Project Document Repository Location.

Indicate where one can go to find deliverables, documents, artefacts created by the project team for this project. Locations could be the HL7 Wiki, TSC Wiki, GForge, Project Insight Project Insight: Enter into “Misc. Notes”.

  - Backward Compatibility.

Indicate the backward compatibility of the expected project artefacts/deliverables, if known. Project Insight: Enter into “Misc. Notes”.

- Project Approval Dates

Work Group Approval Date: The date the sponsor’s Work Group approved the project. Project Insight: Enter into “Start Date”. SD Approval Date: The date the sponsor’s Steering Division approved the project. Project Insight: Enter into “SD Approval Date”. TSC Approval Date: The date the Technical Steering Committee approved the project. Project Insight: Enter into “TSC Approval Date”.

- External Project Collaboration   Click here to return to this section in the template above.

Include SDOs or other external entities you are collaborating with, including government agencies. Indicate the nature and status of the Memorandum of Understanding (MOU) if applicable. Agreement Status: Memorandum of Understanding (MOU) or Associate Charter Status types are: Negotiating or signed (please indicate the date signed.) Leave blank if there is no agreement in place. Refer to http://www.hl7.org/about/agreements.cfm for a current listing of HL7’s MOU agreements. Project Insight: Enter into “Collaboration Efforts”.

  - Stakeholders / Customers / Providers

This section must be completed for projects containing items that are expected to be ANSI approved, as it is an ANSI requirement for all ballots. The information will be used in the NIB form. Indicate the associated stakeholders, customers and providers for which this project is intended. Check all that apply. Project Insight: Enter into “Stakeholders / Customers / Providers”.

- Realm Click here to return to this section in the template above.

Indicate whether the project is applicable globally (universal), or intended for a specific country or region (realm). Note that Non-US realm project scope statements should be directed to the appropriate HL7 Affiliate. Project Insight: Enter into “Realm”

- Roadmap Reference Click here to return to this section in the template above.

For more detail regarding the Roadmap Strategies, go to: http://www.hl7.org/documentcomments/index.cfm Project Insight: Enter into “Roadmap Reference”

## Appendix B - Project Approval Process (Delete prior to submitting the completed scope statement)

Click here to return to this section in the template above.

| Step | Process |
| --- | --- |
|  | Project Facilitator creates a Project Scope Statement (PSS). The Project Scope Statement can be located on the Co-Chair Utility Page at: Download the Word template for the Project Scope statement Note: you can get to this link via the Co-Chair’s Utility page at wwwl.hl7.org. From there, Click on ‘Committees’ header on the right side. Click on ‘Utilities’ link. Page down to the link labelled Download the Word template for the Project Scope statement |
|  | Sponsoring Group reviews and approves the Project Scope Statement. Validate requirements of the PSS have been met Project Facilitator resolves any issues. Note: Typically the Sponsoring group is a Work Group (formerly known as TC or SIG.) |
|  | The Project Facilitator emails the PSS to the appropriate Steering Division(s) and the HL7 Project Management Office (pmo@hl7.org). Note: Typically, this submission corresponds to the 2nd Sunday after the WGM deadline as stated on the publishing calendar. This indicates that the SD and TSC approvals will occur after this deadline, as the ARB reviews have in years past. |
|  | PMO reviews the Scope Statement (this occurs simultaneously with step 5). Project Facilitator resolves any issues, note that changes may need to be communicated to the Steering Division. |
|  | The appropriate Steering Division reviews and approves the PSS for criteria such as: is this PSS clear in terms of its scope and deliverable(s) is it within the scope of the sponsoring committee how is it related to other projects how is it related to the activities of other committees SD indicates priority within SD, if necessary. Priority is based on resources, target dates and technical strategies. SD review results could be: Amended scope statement Project needs to be reviewed (jointly or separately) by another SD Project Facilitator resolves any issues brought forth by the SD. |
|  | The Steering Division submits Scope Statement to TSC for approval by creating an issue for the TSC on GForge and attaching the PSS to the issue. TSC approval includes the following: Validate project is in alignment with HL7 strategy Assign a TSC level priority TSC review results could be: Board approval may be necessary if the project requires internal or external funding or collaboration with an external body TSC approved projects shall be communicated to the: Co-Chair and Affiliate lists. (The SD & TSC reviews replace the former ARB review; however the ARB may be called upon to resolve any architectural issues). The Project Facilitator can monitor the status of the PSS by reviewing the appropriate issue via the Tracker tab on the TSC GForge page located at: http://hl7projects.hl7.nscee.edu/tracker/?atid=313&group_id=52&func=browse |
|  | The PMO audits the PSS approval process and enters approval dates in Project Insight. |
|  | PMO and Project Services Committee insure that HL7 project methodology is adhered to. |

## Appendix C – Frequently Asked Questions

Click here to return to this section in the template above.

Q:  What is the definition of a project?

Answer:

From the HL7 Development Framework, Section 2.2.1, HL7 Work Effort:

An HL7 work effort represents an activity being undertaken by an existing Work Group or Board appointed committee to achieve specific objectives or to produce specific work products.

A Work Group shall consider a work effort to be a project if one or more of the following is true of that work effort:

• involves a group outside of HL7 (may require Board approval)

• requires external funding (may require Board approval)

• is going to be balloted

• requires cross-committee participation

• is determined to be a project by the committee

An HL7 project:

• has an objective (statement of what is going to be produced),

• will have a finite existence (the end date to be determined by the resources available and the start date), and

• if additional funding is required, it will have a budget (including resources and funding sources)

• will have at least one participant available to contribute and must have a project leader, if only an interim to get the project started

• will have at least two implementers (unless the project is intended to support the HL7 infrastructure)

• will have an estimated schedule

Project Management Institute’s PMBOK Guide and the publication “The Fast Forward MBA in Project Management” indicate the following:

Typically, a project is a temporary endeavor undertaken to create a unique product or service.  All projects have two essential characteristics.  (1) Every project has a beginning and an end. (2) Every project produces a unique product.  HL7 also recognizes ‘Maintenance’ projects which usually repeat on an annual basis; these maintenance projects do not need to be re-submitted or have a definite end date.

Temporary means that every project has a definite beginning and a definite end.  Temporary does not necessarily mean short in duration, it just means that projects are not ongoing efforts.  Furthermore, projects involve something that has not been done before and which is, therefore, unique.

Projects shouldn’t be confused with ongoing operations.  Ongoing operations have the opposite characteristics of projects in that they have no defined end and they produce similar, often identical, products.  Examples of ongoing operations are (a) an insurance company processes thousands of claims every day; (b) a bank teller serves over 100 customers daily, providing a few dozen specific services.

The objective of a project is to attain the objective and close the project.  The objective of an ongoing operation is typically to sustain the business.

Q: Do I need to create a Project Scope Statement if my project isn’t going through the ballot process?

A:  Yes, all projects need to have a Project Scope Statement completed and submitted to the HL7 PMO.  A lot of work done by Education, Marketing, Electronic Services, ArB, PIC, etc. does not need to go through the ballot process, however, visibility of that work is necessary.  Project Scope Statements are the foundation for communicating project information.  They also serve as a tool for Project Facilitators to gather the right information to begin a project as well as track the project’s progress.

Q:  Do I need to create separate Project Scope Statements for each Implementation Guide or other support documents?

A:  A single PSS can indicate multiple deliverables for the standard being addressed, so, no, a separate PSS does not need to be created for each Implementation Guide or support document for that standard.  Simply identify all of the Implementation Guides and documents in the Project Objectives and Deliverables section that are to be produced for the project.

Q: The scope or objective of my project changed.  Do I need to create a new PSS?

A:  You may or may not have to as it depends on the change. Oftentimes, the scope or objectives of a project may change during its lifecycle, perhaps due to regulatory changes or tying back to a different standard.

If the change in scope or objectives is minor, simply update the existing project scope statement, and within Project Insight, indicate the modifications in the appropriate fields.  You can also use the ‘Misc. Notes’ text box for documentation.

If the change in scope or objectives is major, the Project Facilitator should submit a new Project Scope Statement, as many of the original information won’t accurately reflect what is being done anymore.

Q: I’ve submitted my PSS to my Steering Division for approval but haven’t heard anything from them.  What should I do?

A: First, check the Steering Division’s meeting minutes.  Look to see if your project was on one of their agendas, and if so, if it was approved or the SD had further questions.  Your first point of contact with the SD should be their Project Facilitator.  If you can’t contact them, contact the Steering Division Representative and Alternate.

If the SD has approved your project, they will submit it to the TSC for approval via GForge’s tracker system.  To view which approvals your project has gathered, find your project by using the Searchable Project Database tool, located in the Resources column on the www.hl7.org home page.

Q:  Do I need to update the PSS if I discover after it’s approved that I need to coordinate ballots with other HL7 Work Groups?

A: Yes, we recommend updating the Ballot Strategy section of the Project Scope Statement as well as Project Insight.  Include the ballot name and release/version your project is coordinating with.

Q:  Do I need to include budget figures in my scope?

A: Typically projects to produce standards are routinely supported by the volunteer resources committing to complete the project, and HL7 in the form of meeting rooms, conference call facilities, etc.  If additional funding is required from HL7, you must provide a budget for the project.   A proposed budget is required for any project that will be contracted, for example, website redesign.

Q:  When withdrawing or reaffirming a standard, does a PSS need to be created and go through the review/approval process?

A:  Yes, for both cases.

In this case ‘withdrawing a standard’ refers to many things, such as choosing not to extend a standard that has reached its 5 year end-of-life or identifying the need to sunset a standard.  By creating a PSS and following the approval process, you give the opportunity to communicate the withdrawal to the HL7 membership and allow them to weigh in on any potential work needed to successfully withdraw the standard.

GOM Section 14.13 has more information on withdrawing a standard.

Reaffirmation of a standard requires a normative ballot.

Q:  Define ‘task’ and ‘activity’ as related to project management.

A:  Theoretically, ‘activity’ is the action verb within a ‘task’.  However, for HL7 projects, ‘task’ and ‘activity’ can be considered synonymous terms.

Task/activities should be:

- Specific - a single, well defined, discrete activity.  The 8/80 is a good guideline -- no task should be smaller than 8 hours or larger than 80 hours.

- Achievable - it should be something that can be done as a single deliverable and can be defined as being completed or done such as a document being produced.

- Measurable - it should be an activity that can be measured such as a deliverable produced, an elapsed period of time or number of iterations

Q: How should a Work Group document annual work/maintenance within Project Insight?

A: A project entry should be opened in Project Insight indicating the annual work and the respective years.  This project should have a Project Status of ‘3 Year Plan Item’; note that a Project Scope Statement isn’t needed for this entry because it’s a 3 Year Plan item and only high level information is necessary.    This project can then remain ‘as-is’, or modified so it indicates accurate future years.

When the Work Group actually begins the annual work, they should complete a PSS indicating the scope of work involved and gather the necessary approvals for the PSS.  A new project in Project Insight will be created (and will have a Project Status of ‘Active Project’).  Once the scope of work has been completed for this project, it will be closed/archived.

Hence, the 3-Year Plan project always remains open; the ‘Active Project’ PSS will be the project reflecting the specific annual maintenance being done.

An example of the above situation can be found for Project Service’s annual updates to the PSS Template.  Project 531 is the 3YP entry indicating the need for the work in 2010, 2011, 2012, 2013 and beyond.  Project 581 was created to identify the specific work that would be done for the 2010 updated template.  In January, 2010, project 581 was closed because the new PSS template was released to membership, however project 531 was modified to remove references to ‘2010’ and remains open to indicate the need for the work each year.

Q: Should a project remain open/active during it’s DSTU Test Period?

A: Yes, it should.  This means that the project will continue to show up in the Searchable Project Database and on Project Insight reports.