HL7 EHR Technical Committee

EHR Interoperability Working Group

Teleconference Minutes – 27 November 2007

PROJECT SUMMARY:

See EHR Interoperability Working Group project matrix (last page below).  This is also posted to Mayo Wiki EHR Interoperability site (see details in Section 7 below).

PARTICIPANTS:

Gary Dickinson, Facilitator

Gora Datta

Kim Salamone

Julie Thompson

AGENDA:

1)  Introductions

2)  Review, approval of last meeting's minutes

3)  Report on EHR Lifecycle Model

4)  Report on CDAr2 Reference Profile (of the EHR Interoperability Model)

5)  Report on first ONC/AHIC/HITSP Use Case alignment draft

6)  Report on new ONC/AHIC/HITSP Use Case alignment activities

7)  Report on other activities

8)  New business, next meeting

MINUTES:

1)  Introductions

2)  Review, Approval of Minutes from Last Meeting

Minutes of 20 November teleconference were approved without objection.

3)  Report on EHR Lifecycle Model

The EHR/LM ballot package has been completed and forwarded to the EHR TC Publications WG for final edits.  The latest draft is posted to the Mayo Wiki site.  All plans and preparations are “go” for the next HL7 ballot cycle (opening first week of December).  Thanks again to all who have contributed to this effort.

4)  Report on CDAr2 Reference Profile (of the EHR Interoperability Model)

The draft Profile has been declared ready for ballot by Calvin Beebe (Mayo Clinic and Structured Documents Co-Chair).  We have forwarded the latest draft to the EHR TC Publications WG for final review and edits and then on to HL7 HQ for inclusion in the December ballot cycle.  Thanks to all who have assisted in this project.

5)  Report on first ONC/AHIC/HITSP Use Case alignment draft

The EHR TC has agreed to offer the Chapter 1 Draft for public review and comment, starting as soon as current ballot drafts are completed.  The EHR TC has also agreed to submit the Chapter 1 Draft and its referenced Models to the ANSI HITSP Foundations Committee, for consideration of how this might guide future HITSP standards harmonization efforts.  We also have an invitation from John Loonsk, MD, of ONC to forward the alignment draft and offer the overview presentation for their review.

A slide set is in development and will be posted before next Tuesday’s meeting.  Review and input is welcome.  Thanks to Sherry Selover for leading this alignment project and to the others who have contributed.

6)  Report on new ONC/AHIC/HITSP Use Case alignment activities

Two new alignment teams have formed and analysis is underway:

a) Year 1 Consumer Empowerment (Demographics and Medication History)  Lead:

Kim Salamone (KSalamone@hsag.com)

b) Year 1 Population Health (Biosurveillance)  Lead:  Gora Datta (gora@cal2cal.com)

Kim reports that progress continues on the Consumer Empowerment use case.  She will soon post a draft for the team to review.  Kim will also request that Sherry offer a short tutorial to her group to help get team members oriented and engaged.

Gora reports that his team has met and (with good direction from Sherry) has begun its analysis.  Gora believes that most of this work will be accomplished by a small team (2-3 members) with results being distributed to the larger group (~28 members) for review and comment.

Volunteers are welcome to join these efforts.  Please contact the respective project lead.

7)  Report on other activities

7a)	The EHR Interoperability Wiki site at Mayo is functional.  Username = “wiki”, password = “wikiwiki”.  Newly revised documents will be posted there this week.

http://informatics.mayo.edu/wiki/index.php/EHR_Interoperability_WG

7b)	Check the Wiki site for the current project matrix, dated 8 November 2007.

8)  New business, next meeting

The EHR Interoperability Project Team will convene again next week:

Tuesday, 4 December, at 2PM ET (1PM CT, 11AM PT)

Dial-in number:  702-894-2444

Participant code:  1456987#

Schedule of upcoming EHR Interop meetings (Teleconferences are Tuesdays, 2PM ET):

4 December - Teleconference

11 December - No Teleconference - ONC/NHIN meetings - Long Beach, CA

18 December - Teleconference

25 December - No Teleconference - Christmas Holiday

1 January 2008 - No Teleconference - New Years Holiday

8 January 2008 - Teleconference

15 January 2008 - No Teleconference - HL7 EHR TC meeting, San Antonio, TX

HL7 EHR Technical Committee

EHR Interoperability Project Team

| Project | Lead | Status | Next Steps |
| --- | --- | --- | --- |
| “Coming to Terms” White Paper | Pat Gibbons gibbons@mayo.edu | • Completed • Posted: http://www.hl7.org/documentcenter/public/wg/ehr/ComingtoTerms2007-03-22.zip | None planned |
| EHR Interoperability Model (EHR/IM) DSTU | Gary Dickinson gary.dickinson@centrihealth.com | • Jan 2007 – Passed DSTU Ballot • Feb 2007 – Published • Posted: http://www.hl7.org/documentcenter/ballots/2007MAR/support/EHR_IM_DSTU_R1_2007MAR.zip | • Parking Lot for suggested revisions • 2008 – New draft • Fall 2008 – Normative Ballot |
| • EHR/IM CDAr2 Reference Profile for EHR Interoperability DSTU | Calvin Beebe cbeebe@mayo.edu | • Ballot Draft in Preparation • Posted: http://informatics.mayo.edu/wiki/images/d/d9/071108EHR-IM-CDAr2-Profile.pdf | • Dec 2007 – First Round DSTU Ballot |
| • EHR/IM Legal Profile | Michelle Dougherty Michelle.Dougherty@AHIMA.org | Planned | • Fall 2007 – Legal Aspects Team to begin Review |
| EHR Lifecycle Model (EHR/LM) DSTU | Gary Dickinson gary.dickinson@centrihealth.com | • Ballot Draft in Preparation • Posted: http://informatics.mayo.edu/wiki/images/f/f8/070523EHR-Lifecycle.doc | • Dec 2007 – First Round DSTU Ballot |
| Alignment – ONC/AHIC/HITSP Use Cases with HL7 EHR/PHR Models (as follows): |
| • Year 1 Care Delivery EHR/Lab Results Reporting | Sherry Selover sherry.selover@selover.com | • Completed internal review • Posted: http://www.hl7.org/ehr/documents/public/documents/HL7-EHR-PHR-Align-v0_3.zip | • Public Review and Comment • Forward to ANSI HITSP Foundations Committee |
| • Year 1 Consumer Empowerment Demographics/Med History | Kim Salamone KSalamone@hsag.com | Project Underway w/Meetings as Announced | • Continuing analysis, draft in development |
| • Year 1 Population Health Biosurveillance | Gora Datta gora@cal2cal.com | Project Underway w/Meetings as Announced | • Continuing analysis, draft in development |

Revised 8 November 2007