Project Scope Statement 2012 Version Release 1

HL7 Project Management Office Project Services Work Group

Point of Contact Name and Email: David Hamill (pmo@hl7.org) Co-Chairs of Project Services Work Group: http://www.hl7.org/Special/committees/projectServices/leadership.cfm

Publication Date: April, 2012

URL to download document: http://www.hl7.org/permalink/?ProjectScopeStatement

For prior versions of this document refer to: http://www.hl7.org/Special/committees/projectServices/docs.cfm

The objective of this document is to communicate the type of activities a group is undertaking to achieve specific objectives or to produce specific work products. It’s intended for projects to produce standards or Implementation Guides as well as infrastructure projects.

- Project Name and ID

| Click here to go to Appendix A for more information regarding this section. | An ID will be assigned by Project Insight |
| --- | --- |
| Questionnaire Response Document | Project ID: |

- Sponsoring Group(s) / Project Team

Click here to go to Appendix A for more information regarding this section.

| Primary Sponsor/Work Group (1 Mandatory) | Structured Documents Work Group |
| --- | --- |
| Co-sponsor Work Group(s) |  |
| Project Team: |  |
| Project facilitator (1 Mandatory) | Martin Rosner (martin.rosner@philips.com) |
| Other interested parties and their roles | Muhammad Asim (Muhammad.asim@philips.com) Rick Geimer (rick.geimer@lantanagroup.com) Vinayak Kulkarni (vinayak.kulkarni@siemens.com) Vin Sekar (vin.sekar@nehta.gov.au) |
| Multi-disciplinary project team (recommended) |  |
| Modeling facilitator |  |
| Publishing facilitator |  |
| Vocabulary facilitator |  |
| Domain expert rep |  |
| Business requirement analyst |  |
| Other facilitators (SOA, SAIF) |  |
| Implementers (2 Mandatory for DSTU projects): |
| 1) Implementers of the Continua Health Alliance guidelines. |
| 2) |

- Project Definition

  - Project Scope

Click here to go to Appendix A for more information regarding this section.

This project will define a specification for the structured representation of the response to a questionnaire document focusing on the requirements presented by the Continua Health Alliance. The specification will leverage HL7 CDA base standard and derived implementation guides.

  - Project Need

In the context of remotely monitoring patients, there is a need to facilitate the exchange of questionnaires between practitioners and patients. Electronic interchange of patients’ vital signs to the monitoring service or medical practitioner is but the first step in enabling effective dialogue and health practice. Of equal importance is the electronic interchange of meaningful questions and answers between the practitioner and the patient. The Continua Health Alliance is recognizing this need and has identified the following main areas for the meaningful exchange of the questions and answers: Structured document to represent the questionnaire and the questionnaire response. Protocols for the exchange of the question and answers document between the practitioner and the patient. This project is focused on the structured questionnaire response document identified in bullet “1”. Our approach here would be to represent the questionnaire response in a structured document by reusing and/or enhancing existing CDA templates where possible creating new CDA templates where necessary.

  - Success Criteria

Successfully balloted implementation guide DSTU for representation of the questionnaire response document. Publication of the standard by winter of 2013.

  - Project Objectives / Deliverables / Target Dates

| Within each row, enter the explicit work product(s) / objective(s). Indicate their target date at the right in WGM/Ballot Cycle format. Include the project end date as the last objective (for standards projects, the end date will be the projected ANSI approval date). Click here for further information and an EXAMPLE | Target Date (in WGM or ballot cycle format, e.g. ‘2010 Sept WGM’ or ‘2010 Jan Ballot’) |
| --- | --- |
| Define and seek approval of project scope | Jan 27 |
| Analysis, design and draft specifications (regular meetings) | Jan – Mar 2013 |
| Implementation Guide DSTU in time for May Ballot | April 5, 2013 |
| Consider comments from ballot | May 2013 |
| Submit to TSC for approval and publication | July 2013 |
| Project End Date | Sept 22, 2013 |

  - Project Dependencies

Questionnaire Document – concurrent project addressing the questionnaire. Questionnaire Assessment Project: http://www.hl7.org/special/Committees/projman/searchableProjectIndex.cfm?action=edit&ProjectNumber=381 Patient Generated Document Project: http://www.hl7.org/special/Committees/projman/searchableProjectIndex.cfm?action=edit&ProjectNumber=900

  - Project Document Repository Location

HL7 wiki

  - Backwards Compatibility

Are the items being produced by this project backward compatible? Yes No Don’t Know N/A

- Products

Click here to go to Appendix A for more information regarding this section

| Non Product Project- (Educ. Marketing, Elec. Services, etc.) | V3 Documents - Knowledge |
| --- | --- |
| Arden Syntax | V3 Foundation – RIM |
| Clinical Context Object Workgroup (CCOW) | V3 Foundation – Vocab Domains & Value Sets |
| Domain Analysis Model (DAM) | V3 Messages - Administrative |
| Electronic Health Record (EHR) | V3 Messages - Clinical |
| Functional Profile | V3 Messages - Departmental |
| V2 Messages – Administrative | V3 Messages - Infrastructure |
| V2 Messages - Clinical | V3 Rules - GELLO |
| V2 Messages - Departmental | V3 Services – Java Services (ITS Work Group) |
| V2 Messages – Infrastructure | V3 Services – Web Services |
| V3 Documents – Administrative (e.g. SPL) | - New Product Definition - |
| V3 Documents – Clinical (e.g. CDA) | - New/Modified HL7 Policy/Procedure/Process - |

- Project Intent (check all that apply)

Click here to go to Appendix A for more information regarding this section

.

| Create new standard Revise current standard (see text box below) Reaffirmation of a standard New/Modified HL7 Policy/Procedure/Process N/A (Project not directly related to an HL7 Standard) | Supplement to a current standard Implementation Guide (IG) will be created/modified Project is adopting/endorsing an externally developed IG (specify external organization in Sec. 6 below) Externally developed IG is to be Adopted Externally developed IG is to be Endorsed |
| --- | --- |

  - Ballot Type  (check all that apply)

| Comment Only Informative DSTU to Normative | Normative (no DSTU) Joint Ballot (with other SDOs or HL7 Work Groups) N/A (project won’t go through ballot) |
| --- | --- |

- Project Approval Dates

Click here to go to Appendix A for more information regarding this section.

| Sponsoring Group Approval Date | 2013-01-15 |
| --- | --- |
| Steering Division Approval Date | SD Approval Date CCYY-MM-DD |

PBS Metrics Reviewed? (required for SD Approval) Yes No

| Technical Steering Committee Approval Date | TSC Approval Date CCYY-MM-DD |
| --- | --- |

- External Project Collaboration

Click here to go to Appendix A for more information regarding this section.

Continua Health Alliance – Signed Liaison Agreement

  - Stakeholders / Vendors / Providers

This section must be completed for projects containing items expected to be ANSI approved, as it is an ANSI requirement for all ballots

| Stakeholders | Vendors | Providers |
| --- | --- | --- |
| Clinical and Public Health Laboratories | Pharmaceutical | Clinical and Public Health Laboratories |
| Immunization Registries | EHR, PHR | Emergency Services |
| Quality Reporting Agencies | Equipment | Local and State Departments of Health |
| Regulatory Agency | Health Care IT | Medical Imaging Service |
| Standards Development Organizations (SDOs) | Clinical Decision Support Systems | Healthcare Institutions (hospitals, long term care, home care, mental health) |
| Payors | Lab | Other (specify in text box below) |
| Other (specify in text box below) | HIS | N/A |
| N/A | Other (specify below) |  |
|  | N/A |  |

Vendors: Remote Monitoring Services

  - Synchronization With Other SDOs / Profilers

Click here to go to Appendix A for more information regarding this section

| Check all SDO / Profilers which your project deliverable(s) are associated with. |
| --- |
| ASC X12 | CHA | LOINC |
| AHIP | DICOM | NCPDP |
| ASTM | GS1 | NAACCR |
| BioPharma Association (SAFE) | IEEE | Object Management Group (OMG) |
| CEN/TC 251 | IHE | The Health Story Project |
| CHCF | IHTSDO | WEDI |
| CLSI | ISO | Other (specify below) |

Continua Health Alliance will profile this standard on the WAN interface to enable questionnaire and questionnaire response exchange. Coordination done via liaison and Project participants who are members of both organizations.

- Realm

Click here to go to Appendix A for guidelines regarding choosing Universal or Realm Specific.

| Universal | Realm Specific |
| --- | --- |
|  | Check here if this standard balloted or was previously approved as realm specific standard |

- Strategic Initiative Reference – For PMO/TSC Use Only

Click here to go to Appendix A for more information regarding this section

This section used only for Strategic Initiative Projects. HL7 Recognition HL7 Internal Processes HL7 Implementation