ODH PSS Task Force Meeting Minutes 2015-12-04

Discussed new option: re-write this PSS to postpone for 6-months in order to give us time to see when and if CCDA will be updated. This new process could look like:

1. Create template and ballot info
2. Phase 1: non-ballot review of the template (peer-review) to include technical information on things like data elements. Make it clear that the purpose of phase 1 is to identify what the templates look like, using IHE as starting point, and make clear what end point will look like
3. Phase 2: 6 months later, decide whether this will go to ballot independently, or be incorporated into next CCDA cycle (balloting strategy)

The PSS will be re-written and sent to Austin, then discussed at the next SDWG meeting.

Discussed doing a For Comment ballot for the May cycle in order to solicit feedback from the community on the template itself. Based on those results and best understanding of CCDA’s path, we can make a decision as to whether it goes out on its own or into CCDA. This plan should mitigate risks previously mentioned (involving establishing a formal outcome).

When addressing comment feedback, we can plan to address technical comments on the template and mitigate issues before the template goes to direct CCDA ballot