Structured Documents Work Group

Health Story Project: Procedure Note

Meeting Minutes

October 16, 2009, 10:00 AM – 11:00 AM EST

GoToMeeting: https://www2.gotomeeting.com/join/426225834

Dial in: Pending

This project is to design a basic procedure note as a constraint on HL7 v3 CDA r2.  The note will be basic enough to be used for all procedures and will develop a sample note for endoscopy.  To promote standardization and acceptance, it will be closely modeled on the current HL7 CDA Operative Note.

Attendees:

| Name | Email | Attendance |
| --- | --- | --- |
|  | 10/9 | 10/16 | 10/23 | 10/30 | 11/6 | 11/13 | 11/20 | 11/27 | 12/4 | 12/11 |
| Bob Agamalian | ragamal@microsoft.com | ( |  |  |  |  |  |  |  |  |  |
| Bob Dolin | bobdolin@gmail.com | ( |  |  |  |  |  |  |  |  |  |
| Brett Marquard | brett@alschulerassociates.com | ( | ( |  |  |  |  |  |  |  |  |
| Brian Fors | Brian.Fors@ge.com | ( |  |  |  |  |  |  |  |  |  |
| Cecil Lynch | clynch@surewest.net | ( |  |  |  |  |  |  |  |  |  |
| Donna DuLong | ddulong@apelon.com | ( |  |  |  |  |  |  |  |  |  |
| Gay Giannone | gay@alschulerassociates.com | ( | ( |  |  |  |  |  |  |  |  |
| Harry Soloman | harry.soloman@ge.com | ( | ( |  |  |  |  |  |  |  |  |
| Helmut Koenig | helmut.koenig@siemens.com | ( | ( |  |  |  |  |  |  |  |  |
| John Roberts | John.a.roberts@tn.gov |  | ( |  |  |  |  |  |  |  |  |
| Judy Logan | loganju@ohsu.edu | ( | ( |  |  |  |  |  |  |  |  |
| Kristin Hagen | alineabove@cableone.net | ( |  |  |  |  |  |  |  |  |  |
| Kristin Willoughby | Kristinwilloughby@mmodal.com |  | ( |  |  |  |  |  |  |  |  |
| Laura Bryan | laura@mtwerks.com |  | ( |  |  |  |  |  |  |  |  |
| Luigi Sison | lsison@yahoo.com | ( | ( |  |  |  |  |  |  |  |  |
| Mark Diehl | markdata@aol.com | ( | ( |  |  |  |  |  |  |  |  |
| Matt Green | Matthew.Greene2@va.gov | ( |  |  |  |  |  |  |  |  |  |
| Mike Lincoln | michael.lincoln@va.gov | ( |  |  |  |  |  |  |  |  |  |
| Monica Harry | Monica.harry@gpininformatics.com |  | ( |  |  |  |  |  |  |  |  |
| Tom Carr | carrt@ohsu.edu | ( | ( |  |  |  |  |  |  |  |  |

- Introductions: Completed

- Meeting schedule: Reviewed. Recurring meeting will be held 11:00 AM EST every Friday until ballot submission.

- Project Intro/presentation: Reviewed (see Project Overview Presentation on wiki, see link below)

- Scope discussion: Reviewed (see Project Scope Statement on wiki)

- Reviewed Header requirements

Reviewed OpNote sample file annotated with procedure note requirements.

  - Decision: Document LOINC codes will be SHOULD not SHALL due to universal domain requirements.

  - Decision: Role codes (e.g. NUCC) will be SHOULD. Helmut will investigate role codes used in Europe, or at least Germany.

  - Discussed inclusion of a header participant scenario chart for different types of procedures performed at different locations.  This will help clarify the design is flexible enough for all non-surgical procedures, since we will only have an example for an endoscopy procedure.

  - Decision: We will develop a chart of participant scenarios to include in the IG.

  - Discussed if there is a need to develop a template for universal general header constraints template as the current health story generic header constraints are US realm.

  - Decision:  Bring idea of universal general header constraints template to SDWG.

- Debrief and next steps:

  - Kristin Willoughby stated the section analysis at M*Modal was not returning significant results based on the query “procedure note”. The group recognized the need for a list of more specific procedure type names. Tom will provide a list of names from his medical records dept today.  Harry and Helmut may provide additional input next week.

  - Cecil was unable to work with Tom this week to develop a draft DAM. Cecil was able to attend first 5 minutes of the call.  He will work with Tom next week. The group agreed that a Domain Analysis Model may be useful to the project but agreed it should not hold up the project.

- Status of Action Items

Open:

- (Joy) Obtain HL7 Conference line – request will be submitted to HQ Monday

- (Gay) Post new recurring meeting invite

- (M*Modal) Will provide section analysis week of 10/19 after receiving Tom’s list.

- (Cecil/Tom) Draft Domain Analysis Model (DAM)

- (Helmut/Tom) Provide international requirements for procedure note

Recommended reading:

- Project Overview Presentation on wiki

- Project Scope Statement

Link to materials: Health Story Wiki

Upcoming weeks:

| Description | Date | Notables |
| --- | --- | --- |
| Project Scope Approved | 9/22 | Complete |
| Design Kickoff | 10/9 | Complete |
| Design: Header Review | 10/16 | Initiated 10/15 |
| Design: Start Section Review | 10/23 |  |
| Design: Continue Section Review Design: Review Header Issues | 10/30 |  |
| Design: Finalize header issues Design: Continue Section Review | 11/6 |  |
| Develop: IG Draft – Header Design: Finalize section choices | 11/13 |  |
| SDWG review | 11/19 | General overview of status |
| Develop: IG Draft – Body Full Sample file | 11/20 |  |
| SDWG review | 11/26 |  |
| Develop: IG Draft - Header/Body | 11/27 |  |
| SDWG review | 12/4 |  |
| Final review hand-off to tech editors | 12/5 |  |
| Due to HL7 Headquarters | 12/11 |  |