MEETING: 	RPS Global Telecon Meeting

DATE:		November 4, 2008

TIME:		07:00 – 9:00

NOTES:

PEGGY LEIZEAR

- MEETING NEXT WEEK (ON GOVERNMENT HOLIDAY) WILL BE HELD

DIRK > TESTING UPDATE

- PUTTING TOGETHER A PROJECT PLAN FOR TESTING.

- EMAILS TO TESTING TEAM AND EMAIL LIST WILL BE SENT THIS WEEK.

- EVALUATING TOOLS FOR TESTING – STILL LOOKING FOR SOLUTIONS. REQUEST INPUT FROM TEAM FOR NEW TOOLS.

- MEETING ON HOLD WHILE WAITING FOR MARTI FOR REQUIREMENTS DISCUSSION

OPEN DISCUSSION

- SOME INCONSISTENCIES BETWEEN THE DIAGRAM AND THE STORYBOARD

- ON DIAGRAM THERE ARE INCONSISTENCIES WITH STORYBOARD – IS CONTACT

INFORMATION BETWEEN PEOPLE OR ORGANIZATION?

MARTI – GOAL TO ENSURE THERE ARE NO MISSING REQUIREMENTS IN THE STORYBOARD

- POLLING VARIOUS STAKEHOLDER GROUPS TO SOLICIT COMMENTS

- ITERATION #1 – BASIC TESTING HOW VALUABLE THE INFORMATION IS FOR “CONTACT”

- STILL HAVE DOCUMENTS PASSED BACK AND FORTH – THIS WILL BE EXPANDED AS WE BETTER UNDERSTAND THE BUSINESS NEEDS

- THERE IS NO REQUIREMENT TO EXAPND THIS CAPABILITY AT THIS TIME

- NO ONE INDICATED THAT THIS WAS “NOT ACCEPTABLE”

- WE APPEAR TO HAVE THE CORRECT STORYBOARDS TO GO AHEAD WITH ITERATION #1

- WILL COMPLETE THE REMAINING STORYBOARDS TODAY AND SUBMIT TO STAKEHOLDERS IN TIME TO PROVIDE COMMENT BACK TO MARTI BEFORE THE END OF THE WEEK

- WEBINAR STORYBOARD REVIEW GOAL: QUESTIONS ABOUT EACH OF THE SECTIONS

- ACTIVITY DIAGRAM NEEDS ADDITIONAL WORK

- RESPONDING TO CORRESPONDENCE STORYBOARD – NO COMMENTS

- MULTI PRODUCT SUBMISSION – HAVE NOT SCRIPTED OUT STORYBOARD – COMMENTS NOT YET PULLED OUT OF DOCUMENTS – THIS SHOULD NOT HOLD UP ITERATION #1

    - TEST SUBMISSIONS WITH MULTIPLE MODELS IS IN QUESTION – IS THIS A SHOW STOPPER? MARTI WOULD LIKE TO BETTER UNDERSTAND THIS REQUIREMENT

    - CONCERN THAT IF WE STOP ITERATION #1 DUE TO SOME REQUIREMENTS, THIS WILL DELAY PROJECT

    - WE HAVE ENOUGH TO GET STARTED ON ITERATION #1

    - ASSIGN CONCERN AS A RISK (DEVICE MODEL?) MARTI WILL DRAFT THIS INTO THE RISK MATRIX AND SEND THIS OUT TO THE GROUP

- ACTION ITEM (Marti) CONTACT EU ABOUT MISSING STORYBOARDS

- ACTION ITEM (Marti) GET OTHER ARTIFACTS ABOUT ITERATION