# Structured Documents Work Group

# Health Story Project: Progress Note

Meeting Minutes

August 3, 2010, 11:00 AM EST - 12:30 PM EST

Phone Number: 770-657-9270 Participant Passcode: 310940

# GoToMeeting: https://www2.gotomeeting.com/join/737419994

This project will design a Progress Note in XML as a constraint on HL7 v3 CDA r2. A Progress Note documents patient’s clinical status during a hospitalization or outpatient visit. We will review current Progress Note usage and examine industry precedents and requirements.

# Attendees

| name | organization | email | 6/16 | 6/22 | 6/29 | 7/6 | 7/13 | 7/20 | 8/3 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Acey Bunch | MedFlow, Inc | aceyb@medflow.com | X |  | X | X | X |  | X |
| André Boudreau | Chair, Individual Care SCWG | a.boudreau@boroan.ca |  |  | X |  | X | X |  |
| Bobby George | Children's Hospital Of Philadelphia | GEORGEB@email.chop.edu |  |  |  | X | X | X | X |
| Bob Yencha | AALLC | bob@alschulerassociates.com | X | X | X | X | X |  |  |
| Brett Marquard | AALLC | brett@alschulerassociates.com | X | X | X | X |  | X | X |
| Chirag Bhatt | FEI | cbhatt@feinfo.com | X | X |  | X | X | X |  |
| Christopher P. Spring | MedQuist | cspring@medquist.com |  |  |  |  |  |  |  |
| Dave Carlson | XML Modeling | dcarlson@xmlmodeling.com | X | X | X |  | X |  | X |
| Debra Murray | AllScripts | Debra.murray@allscripts.com |  |  |  |  | X |  |  |
| G. Bhaskar | M*Modal | Ganesan.Bhaskar@mmodal.com | X | X | X | X | X | X | X |
| Gay Giannone | AALLC | gay@alschulerassociates.com |  |  |  | X | X | X |  |
| Ian Townend | NHS | ian.townend@nhs.net |  |  |  |  |  |  |  |
| Kevin Coonan |  | kevin.coonan@gmail.com |  |  |  |  |  |  |  |
| Laura Bryan | MTWerks | Laura@MTWerks.com | X | X | X | X | X | X |  |
| Mark Diehl | American Dental Association | markdata@aol.com |  |  | X |  |  | X |  |
| Mark Ivie | M*Modal | Mark.Ivie@mmodal.com |  |  |  |  |  |  |  |
| Mike Padula | CHOP | PADULA@email.chop.edu |  | X |  | X |  |  |  |
| Monica Harry | Gordon Point Informatics | Monica.harry@gpinformatics.com |  |  |  |  |  |  | X |
| Peter N Gilbert | Wayne State | PeterNGilbert@gmail.com | X |  |  | X | X |  | X |
| Therasa Bell | Osmosyz | tbell@inofile.com | X | X | X | X | X |  |  |
| Tim Ruff | M*Modal | Tim.Ruff@mmodal.com |  |  | X | X | X | X | X |

# Minutes

- Agenda review: Accepted

- Previous meeting minutes: Accepted

- Review any outstanding questions: None today

- Review DSTU

  - Progress Note definitions

    - Discussion: The DSTU currently includes definitions from Mosby’s medical dictionary, and from Tabor’s medical dictionary.

    - Decision: The definitions are complementary and it will help implementers to include both.

  - Section descriptions

    - We updated the Subjective section description to “This section describes in a narrative format the patient’s current condition and/or interval changes as reported by the patient or by the patient’s guardian or caregiver.”

    - We updated the Objective section description to “The Objective section contains directly observed and/or quantifiable data about the patient. It includes important and relevant positive and negative test results, and physical findings. “

- Volunteer for LOINC code request: Brett

- Status of Action Items

# 8/10 Action Items

- (Brett) Refine draft IG with latest SDWG input

- (Brett) Develop LOINC code request

- (All) Review draft of IG when posted to wiki

# 8/3 Action Items (complete)

- (Brett) Refine draft IG with header constraints

- (All) Review draft of IG when posted to wiki

# Recommended reading for next meeting:

- Draft IG

- Proposed Sections

# Link to project materials: Health Story: Progress Note wiki

# Progress Note Timeline

| Description | Date | Notables |
| --- | --- | --- |
| Project kickoff | 6/16 | Complete |
| Design - Header review | 6/22 |  |
| Design - Start section review | 6/29 | Agreed to use GHCT Introduction to section analysis material |
| Design - Continue section review Design - Review header issues | 7/6 | Reviewed proposed additional header constraints |
| IG draft - Header Review section choices | 7/13 | Reviewed table of sections across standards |
| SDWG | 7/15 | Review section choices and cardinality |
| Finalize section choices | 7/20 |  |
| SDWG | 7/22 | Review section choices and cardinality |
| IG draft - Header/body Full sample file | 7/27 8/3 | Review Draft IG |
| SDWG | 7/29 8/5 | Review full sample and review any outstanding issues |
| Final review hand-off to tech editors | 8/10 | Final meeting. |
| Due to HL7 headquarters | 8/27 | 12 PM EST is final deadline for Fall ballot submittal |