## Slide 1: Clinical Trial Registration and Result Project
May 2010 Ballot Reconciliation
AbdulMalik Shakir, Shakir Consulting
October 6, 2010

## Slide 2: Actions Taken
Reviewed all comment for each ballot
Assigned a proposed disposition
Provided a disposition comment
Assigned a comment grouping
Summarized results
Identified next steps

## Slide 3: Results – CTRR Domain Analysis Model
Ballot Outcome
  60 Affirmative – 42%
  10 Negative – 7 %
    70 Determining votes
  47 Abstain – 33%
    117 Quorum – 82%
  26 Non-Vote – 18%
    143 Pool Size
  42 Required to pass 60%
  Passed as Informative
Ballot Comments
  218 Persuasive
  5 Persuasive w/Mod
  14 Non-Persuasive
  38 Non-Persuasive w/Mod
  19 Considered – Question
  3 Considered – Future
  2 Pending Input
    299 Total Comments

## Slide 4: CTRR DAM Ballot Themes
101 Correction: primarily BRIDG mapping
107 Completion: primarily EMA mapping
53 Enhancement: to mapping or documentation
17 Explanation: questions / clarifications
13 Harmonization: with other HL7 specs
2 Implementation: DSTU testing activity
6 Scope: a question of scope and timing

## Slide 5: CTRR DAM Ballot Reconciliation Actions
Complete and correct mapping to BRIDG, especially content from EMA
Improve mapping to include full path and derivation notes
Provide more complete introductory text, including list of abbreviations and acronyms used, definition of scope, and plans for later project phases
Look for harmonization opportunities with other HL7 balloted specifications
Produce an implementation guide with DAM to RMIM mapping and vocabulary bindings

## Slide 6: Results – CTRR Message Specification
Ballot Outcome
  58 Affirmative – 41%
  09 Negative – 6 %
    67 Determining votes
  51 Abstain – 36%
    118 Quorum – 83%
  24 Non-Vote – 17%
    142 Pool Size
  41 Required to pass 60%
  Passed as DSTU
Ballot Comments
  16 Persuasive
  3 Persuasive w/Mod
  10 Non-Persuasive
  1 Non-Persuasive w/Mod
  10 Considered – Question
  4 Considered – Future
  0 Pending Input
    44 Total Comments

## Slide 7: CTRR Message Specification Ballot Themes
5 Correction: primarily technical
9 Enhancement: to mapping or documentation
18 Explanation: questions / clarifications
6 Harmonization: with other HL7 specs
4 Implementation: DSTU testing activity
2 Scope: a question of scope and timing

## Slide 8: CTRR MSG Ballot Reconciliation Action Items
Correct technical errors and omissions
Realign with revised CTRR DAM
Improve DAM to RMIM mappings
Look for harmonization opportunities with other HL7 balloted specifications
Produce an implementation guide for use in DSTU testing

## Slide 9: Questions

## Slide 10: THANKS
Abdul-Malik Shakir Principal Consultant
Shakir Consulting 1407 Foothill Blvd., Suite 145 La Verne, CA 91750
Mobile: (626) 644-4491 Skype: 909 532-5083 Email: AbdulMalik@ShakirConsulting.com
Abdul-Malik Shakir Information Management Strategist
City of Hope 1500 East Duarte Road Duarte, CA 91010-3000
Office: (626) 256-4673 Mobile: (626) 644-4491 Email: ashakir@coh.org