HL7 Clinical Trial Registry and Results Project

Meeting Minutes – Working Group

21-October-2009, 11AM Eastern Time

Attendees:  Randall Austin (GSK), Scott Getzin (Lilly), Sarah Larson (Genzyme), Julia.Zhang (Genzyme), Nick Ide (NIH), Tim Bacon, Abdul-Malik Shakir.

- Review of the WHO, CT.gov, BRIDG 3.0 Mapping spreadsheet

- AMS reviewed the main assignment from the Oct. 9th face to face.  He created a data element mapping spreadsheet to compare WHO, CT.gov and BRIDG 3.0.  He did not have time to include the EMEA data elements prior to the call.

- He has been scheduled to review his mapping with the BRIDG Technical Harmonization Committee on November 10th.  Therefore, it is important to have the spreadsheet reviewed prior to the THC meeting AND in preparation of the ballot materials.

- Assignments:

  - AMS will work on getting the EMEA mapping included into the spreadsheet.

  - Sarah Larson took the assignment to pull together a subteam to review the WHO and CT.gov data elements.  Identify any missing data elements for registration (not results), and discuss (along w/ the appropriate definition) on a off-cycle Wed 10/28 call.  The primary goal will be to update the .xls file with any additional data elements.  In turn, the updated .xls file will be returned to AMS for BRIDG mapping.

  - Nick Ide took the assignment to review the Other Elements section that AMS could not map to WHO or CT.gov.

- Next Meeting to review the progress…

  - November 4, 2009 – 11 am EST…