Combined RPS Requirements Subgroup and RCRIM Status

Meeting Notes

Date: 	 12/16/08

Time: 	 7:30 – 9:00 AM

Agenda:	 Multi-Regulator and Multi-Product Submission

# Discussion Items and Action Items

| ID | Discussion Items | Action Items | Owner |
| --- | --- | --- | --- |
| 1 | > Marti – 1) Multi-Regulator and 2) Multi-Product Submission Poll – Confirm we go forward with this Poll Concerns/Comments: Multi-Regulator Submission Poll Results Concern that there would not be enough time to complete Concern that stakeholder input would not be adequate Need to make decision how to move forward > DISCUSSION Multi- Regulator decision Options: What defines a product? Common product model = we can do it in eCTD, we should be able to do it in RPS What is the drop dead date to have a clear picture of multi-product reqts? EU will not be ready by default for the multi-product requirements. (Andrew) Procedures do not need to be described in detail. Only general principles are needed. Marti – we do have a period/gap in the schedule (End of January and when the first cycle of testing is complete) where we do not have requirements activities when we finish Iteration #2, we can address this at that time and have an unplanned Iteration – Iteration #2.b where we have additional requirements General objections in that we will need to look at resources to do accomplish this and we are introducing risks that are not needed. We have another lifecycle in the September timeframe (draft standard for DSTU). Can we come to an agreement that we come to conclusions for this lifecycle and close requirements, and then open new requirements for the next lifecycle. CONCLUSION: Address Multi-Regulator at its basic level for this lifecycle. Iteration #2 – Include Basic Requirements for the Multi-Regulator Multi-Regulator Requirements – Can these be completed by the January 6th meeting? Survey - For attendance via Telecon or in person. Also include what our plan is for requirements gathering and what our plan is. UPDATES: Dirk - Concerns are updating storyboards into application and finding tools necessary to do testing. Looking for support/tool for testing Peggy – Next bi-monthly meeting is cancelled due to Orlando meeting. | We will come back and determine what the impact of this requirement will be. We need a certain level of participation to come to agreement. If participation is not adequate – requirements will fall off the schedule |  |