- Project Name, ID and Products

| Clinical Sequencing | Project ID: 841 |
| --- | --- |
| Non Product Project- (Educ. Marketing, Elec. Services, etc.) | V3 Documents - Knowledge |
| Arden Syntax | V3 Foundation – RIM |
| Clinical Context Object Workgroup (CCOW) | V3 Foundation – Vocab Domains & Value Sets |
| Domain Analysis Model (DAM) | V3 Messages - Administrative |
| Electronic Health Record (EHR) | V3 Messages - Clinical |
| V2 Messages – Administrative | V3 Messages - Departmental |
| V2 Messages - Clinical | V3 Messages - Infrastructure |
| V2 Messages - Departmental | V3 Rules - GELLO |
| V2 Messages – Infrastructure | V3 Services – Java Services (ITS Work Group) |
| V3 Documents – Administrative (e.g. SPL) | V3 Services – Web Services |
| V3 Documents – Clinical (e.g. CDA) | - New Product Definition - |

- Project Intent (check all that apply)

| Create new standard Revise current standard Reaffirmation of a standard Withdraw current standard N/A (Project not directly related to an HL7 Standard) | Supplement to a current standard Implementation Guide (IG) will be created/modified Project is adopting/endorsing an externally developed IG Externally developed IG is to be Adopted Externally developed IG is to be Endorsed |
| --- | --- |

  - Ballot Type (check all that apply)

| Comment Only Informative DSTU | Normative Joint Ballot (with other SDOs or HL7 Work Groups) N/A (project won’t go through ballot) |
| --- | --- |
| This work builds on the foundation of work for HL7 Clinical Genomics. First, basic workflows and use cases (based on the workflows from the ONC/HHS Personalized Healthcare Use Case) will be balloted for Comment Only and then Informative. This will provide HL7 membership with context for subsequent work. Subsequent balloting will be consistent with balloting levels for existing Clinical Genomics products. The extensions to v2.5.1 Lab reporting guides for genetics will be balloted for Comment Only and then at the Informative level. The extensions to v3 CMET and CDA GTR (Genetic Test Report) will be balloted in this project at the DSTU level and subsequently at the Normative level in a separate project. In addition, this project will help inform the Omics-DAM (a separate clinical genomics project) for support of clinical sequencing. |

- Sponsoring Group(s) / Project Team

| Primary Sponsor/Work Group (1 Mandatory) | Clinical Genomics |
| --- | --- |
| Co-sponsor Work Group(s) | None |
| Project Team: |  |
| Project facilitator (1 Mandatory) | Daryl Thomas and Mollie Ullman-Cullere |
| Other interested parties | College of American Pathologists, CDISC, National Cancer Institute, GE Healthcare, NIST, Newborn Screening and Translational Research Network |
| Multi-disciplinary project team |  |
| Modeling facilitator | Daryl Thomas and Amnon Shabo |
| Publishing facilitator | Grant Wood |
| Vocabulary facilitator | Yan Heras |
| Domain expert rep | Daryl Thomas and Mollie Ullman-Cullere |
| Data Analyst facilitator |  |
| Business requirement analyst | Don Rule, Lynn Bry, Mollie Ullman-Cullere, Daryl Thomas |
| Requirements process facilitator | Grant Wood |
| Other facilitators (SOA, SAIF) |  |
| Implementers (2 Mandatory for DSTU projects): |
| 1) Life Technologies |
| 2) Dana-Farber Cancer Institute |
| 3) Translational Software |

- Project Definition

  - Project Scope

Clinical Sequencing use cases, storyboards, and sample data will be used to understand the requirements and develop the standard accordingly. 1. Develop use cases and workflows (based on ONC/HHS Personalized Healthcare Use Case) to identify messaging needs. 2. Model the results and methods in the Clinical Genomics V3 CMET, which currently supports targeted clinical sequencing within a small set of genes. 3. Vocabulary extension as necessary. (This needs to happen in parallel with product development.) 4. Describe the results in V2 IG and GTR (Genetic Test Report – CDA-based).

  - Project Need

DNA sequencing is quickly dropping in cost and increasing in throughput, causing the development of many new clinical applications that will displace current technologies, promote more comprehensive screening in primary and research uses, and reduce costs overall. The rate at which these tests are entering the clinical space is astounding. We will be working to define common components and minimal representation required to support the use of DNA sequencing for many types of genotyping, gene expression, and cytogenetic tests to be deployed in the clinic.

  - Success Criteria

Pilot of the new standard in across two participating institutions. Positive review from external industry stakeholders.

  - Project Objectives / Deliverables / Target Dates

| Objective | Ballot Type | Target Date |
| --- | --- | --- |
| Workflows and use cases | Comment Only | 5/2012 |
| Workflows and use cases | Informative | 12/2012 |
| V2, V3 CMET | Comment Only | 12/2012 |
| V3 CMET | DSTU | 06/2013 |
| V2 IG | Informative | 12/2013 |
| V3 IG | DSTU | 12/2013 |

  - Project Dependencies

Project will move in parallel with external stakeholder development projects, therefore their timeline may influence the HL7 timelines.

  - Project Document Repository Location

http://wiki.hl7.org/index.php?title=CG#Clinical_Sequencing

  - Backwards Compatibility

Are the items being produced by this project backward compatible? Yes No Don’t Know N/A

- Project Approval Dates

| Sponsoring Group Approval Date | December 6, 2011 |
| --- | --- |
| Steering Division Approval Date | January 16, 2012 |
| Technical Steering Committee Approval Date |  |

- External Project Collaboration

Life Technologies, Illumina, Complete Genomics, DFCI, Intermountain Healthcare, Translational Software, GE Healthcare, FDA, NIST, CAP, LOINC, ACMG

  - Stakeholders / Vendors / Providers

| Stakeholders | Vendors | Providers |
| --- | --- | --- |
| Clinical and Public Health Laboratories | Pharmaceutical | Clinical and Public Health Laboratories |
| Immunization Registries | EHR, PHR | Emergency Services |
| Quality Reporting Agencies | Equipment | Local and State Departments of Health |
| Regulatory Agency | Health Care IT | Medical Imaging Service |
| Standards Development Organizations (SDOs) | Clinical Decision Support Systems | Healthcare Institutions (hospitals, long term care, home care, mental health) |
| Payors | Lab | Other (specify in text box below) |
| Other (specify in text box below) | HIS | N/A |
| N/A | Other (specify below) |  |
|  | N/A |  |

  - Synchronization With Other SDOs / Profilers

| Check all SDO / Profilers which your project deliverable(s) are associated with. |
| --- |
| DICOM | IHE | ISO |
| Other (specify below) | N/A |  |

- Realm

| Universal | Realm Specific – US Realm for extensions to v2.5.1 Lab Reporting of Clinical Genomics data |
| --- | --- |

- Strategic Initiative Reference

Check which Strategic Initiative best relates to your project. Lead the development of global technical and functional health informatics standards. Streamline the HL7 standards development process. Facilitate HL7 standards adoption and implementation. Define an overarching and internally consistent interoperability framework. Ensure broad and encompassing stakeholder engagement in the standards development process. Align HL7's business and revenue models to be responsive to national bodies while supporting global standards development. None of the above apply to this project.