NOTE: To use Track Changes, turn off “protection” by clicking on (pre-MS Word 2007) Tools > Unprotect Document or (MS Word 2007 and higher) Review > Protect Document.

- Project Name and ID

| Tutorial Tracking Information System | Project ID: 546 |
| --- | --- |

- Sponsoring Group(s) / Project Team

| Primary Sponsor/Work Group (1 Mandatory) | Education |
| --- | --- |
| Co-sponsor Work Group(s) |  |
| Project Team: |  |
| Project facilitator (1 Mandatory) | AbdulMalik Shakir |
| Other interested parties and their roles |  |
| Multi-disciplinary project team (recommended) |  |
| Modeling facilitator | AbdulMalik Shakir |
| Publishing facilitator |  |
| Vocabulary facilitator |  |
| Domain expert rep | Mary Ann Boyle, Melva Peters, Diego Kaminker, Patrick Loyd |
| Business requirement analyst | AbdulMalik Shakir |
| Other facilitators (SOA, SAIF) |  |
| Implementers (2 Mandatory for DSTU projects): |
| 1) |
| 2) |

- Project Definition

  - Project Scope

This project will create a requirements document and a conceptual level design specification for a tutorial tracking information system for use by the Education Workgroup and supporting HL7 staff to assist in managing the resources and streamlining the processes involved in planning, monitoring, and expanding HL7 educational offerings.

  - Project Need

The Education Workgroup has very little automated support beyond the use of excel spreadsheets to assist in planning tutorial offerings, managing course materials, recruiting and retention of tutorial speakers, and overall management of educational offering conducted by HL7. The amount of activity in this area is expected to increase over time. Currently tutorials are offered as WGM lectures, education summit workshops, and eLearning. Additional means of offering education are under consideration such as Webinars, Podcast, Journals, blogs, collaborative seminars with third parties (HIMSS, TEPR, etc.). The ability to keep track of all the education related artifacts, personnel, and outcomes are beginning to have a toll on support staff and Education Workgroup leaders attempting to oversee the processes. This project will produce a requirements document and conceptual design specification that can be used in making a buy vs build decision and subsequent acquisition of a system to meet the tutorial tracking processing and information needs of the Education Workgroup.

  - Success Criteria

The Education Workgroup is able to make an informed decision regarding buy vs build and subsequent acquisition of a system to meet its tutorial tracking processing and information needs.

  - Project Objectives / Deliverables / Target Dates

|  | Target Date |
| --- | --- |
| Document requirements and use cases | July 2012 |
| Document existing processes and workflows | August 2012 |
| Publish a requirements document | September 2012 |
| Perform a SWOT analysis of the current process | October 2012 |
| Document information needs and desired workflow | November 2012 |
| Publish a conceptual level design specification | January 2013 |

  - Project Dependencies

None

  - Project Document Repository Location

Project materials will be kept on the HL7 project wiki http://wiki.hl7.org/index.php?title=Tutorials_Database

  - Backwards Compatibility

Are the items being produced by this project backward compatible? Yes No Don’t Know N/A

If desired, enter any additional information regarding Backwards Compatibility.

- Products

| Non Product Project- (Educ. Marketing, Elec. Services, etc.) | V3 Documents - Knowledge |
| --- | --- |
| Arden Syntax | V3 Foundation – RIM |
| Clinical Context Object Workgroup (CCOW) | V3 Foundation – Vocab Domains & Value Sets |
| Domain Analysis Model (DAM) | V3 Messages - Administrative |
| Electronic Health Record (EHR) | V3 Messages - Clinical |
| Functional Profile | V3 Messages - Departmental |
| V2 Messages – Administrative | V3 Messages - Infrastructure |
| V2 Messages - Clinical | V3 Rules - GELLO |
| V2 Messages - Departmental | V3 Services – Java Services (ITS Work Group) |
| V2 Messages – Infrastructure | V3 Services – Web Services |
| V3 Documents – Administrative (e.g. SPL) | - New Product Definition - |
| V3 Documents – Clinical (e.g. CDA) | - New/Modified HL7 Policy/Procedure/Process - |

- Project Intent (check all that apply)

| Create new standard Revise current standard (see text box below) Reaffirmation of a standard New/Modified HL7 Policy/Procedure/Process Withdraw an Informative Document N/A (Project not directly related to an HL7 Standard) | Supplement to a current standard Implementation Guide (IG) will be created/modified Project is adopting/endorsing an externally developed IG (specify external organization in Sec. 6 below) Externally developed IG is to be Adopted Externally developed IG is to be Endorsed |
| --- | --- |

If revising a current standard, indicate the name of the standard being revised and date it was published (or request for publication, or ANSI designation date).

  - Ballot Type (check all that apply)

| Comment Only Informative DSTU to Normative | Normative (no DSTU) Joint Ballot (with other SDOs or HL7 Work Groups) N/A (project won’t go through ballot) |
| --- | --- |

If necessary, add any additional ballot information here. If artifacts will be jointly balloted with other HL7 Work Groups or other SDOs, list the other groups.

- Project Approval Dates

| Sponsoring Group Approval Date | 2012-06-25 |
| --- | --- |
| Steering Division Approval Date | 2012-07-09 |

PBS Metrics Reviewed? (required for SD Approval) Yes No

| Technical Steering Committee Approval Date | TSC Approval Date CCYY-MM-DD |
| --- | --- |

- External Project Collaboration

None

  - Stakeholders / Vendors / Providers

| Stakeholders | Vendors | Providers |
| --- | --- | --- |
| Clinical and Public Health Laboratories | Pharmaceutical | Clinical and Public Health Laboratories |
| Immunization Registries | EHR, PHR | Emergency Services |
| Quality Reporting Agencies | Equipment | Local and State Departments of Health |
| Regulatory Agency | Health Care IT | Medical Imaging Service |
| Standards Development Organizations (SDOs) | Clinical Decision Support Systems | Healthcare Institutions (hospitals, long term care, home care, mental health) |
| Payors | Lab | Other (specify in text box below) |
| Other (specify in text box below) | HIS | N/A |
| N/A | Other (specify below) |  |
|  | N/A |  |

Other: Indicate other stakeholders, vendors or providers not listed above.

  - Synchronization With Other SDOs / Profilers

| Check all SDO / Profilers which your project deliverable(s) are associated with. |
| --- |
| ASC X12 | CHA | LOINC |
| AHIP | DICOM | NCPDP |
| ASTM | GS1 | NAACCR |
| BioPharma Association (SAFE) | IEEE | Object Management Group (OMG) |
| CEN/TC 251 | IHE | The Health Story Project |
| CHCF | IHTSDO | WEDI |
| CLSI | ISO | Other (specify below) |

None

- Realm

| Universal | Realm Specific |
| --- | --- |
|  | Check here if this standard balloted or was previously approved as realm specific standard |

|  | (Enter “U.S.” or name of HL7 affiliate here) |
| --- | --- |

- Strategic Initiative Reference – For PMO/TSC Use Only

This section used only for Strategic Initiative Projects. HL7 Recognition HL7 Internal Processes HL7 Implementation