NOTE: To use Track Changes, turn off “protection” by clicking on (pre-MS Word 2007) Tools > Unprotect Document or (MS Word 2007 and higher) Review > Protect Document.

- Project Name and ID

| HL7 Version 2.5.1 Implementation Guide: Electronic Laboratory Reporting to Public Health, Release 2 (US Realm) |  |
| --- | --- |

- Sponsoring Group(s) / Project Team

| Primary Sponsor/Work Group (1 Mandatory) | Public Health and Emergency Response (PHER) |
| --- | --- |
| Co-sponsor Work Group(s) | Orders and Observations (OO), Conformance & Guidance for Implementation/Testing (CGIT) |
| Project Team: |  |
| Project facilitator (1 Mandatory) | Rita Altamore (WA State DOH), Eric Haas (Contractor for APHL), Riki Merrick (Contractor for APHL) |
| Other interested parties and their roles |  |
| Multi-disciplinary project team (recommended) |  |
| Modeling facilitator |  |
| Publishing facilitator | Jean Duteau |
| Vocabulary facilitator | Monica Harry |
| Domain expert rep | Rita Altamore (WA State DOH), Erin Holt (TN State DOH) |
| Business requirement analyst |  |
| Other facilitators (SOA, SAIF) |  |
| Implementers (2 Mandatory for DSTU projects): |

- Project Definition

  - Project Scope

Create a Release 2 of the HL7 Version 2.5.1 Implementation Guide: Electronic Laboratory Reporting to Public Health, (US Realm). In addition, this effort will align the ELR IG to the Laboratory Results Interface ( LRI ) IG, but also harmonize LRI with the ELR . This project would include the following work products: A document: HL7 Version 2.5.1 Implementation Guide: Electronic Laboratory Reporting to Public Health, Release 2 (US Realm). Profile to constrain “Version 2.5.1 Implementation Guide: Laboratory Results Interface for US Realm, Release 1 HL7 Version 2.5.1: ORU^R01 Draft Standard for Trial Use” (LRI DSTU) to conform with HL7 Version 2.5.1 Implementation Guide: Electronic Laboratory Reporting to Public Health, Release 2 (US Realm). The ultimate goal of this activity to create an implementation guide that is harmonized with the OO sponsored S&I LRI, Laboratory Orders Initiative (LOI), and Electronic Directory of Services (eDOS) implementation guides so that all documents can be balloted as Normative Standards at the same time. Associated message profiles in XML. (pre-adopt proposed conformance NIST schema) Specific Features and Functions include: IG document Message profiles Implementation profile for base ORU-R01 Implementation profile for ACK Links to repository of sample messages ( validated through the message profiles ) Optional LRI DSTU message profile for reportable laboratory reporting for all conditions except animal rabies.

  - Project Need

Several documents have been created published to supplement the release 1 of the IG: As developers and PH agencies are built to release 1 of the IG they identified a set of issues, including typos, minor technical errors, and areas where clarification and/or more examples are needed. An errata document was published that is available as part of the HL7 IG package. As a result of developing conformance testing tools for both LRI and ELR251 TO meet the 2014 Meaningful Use EHR certification criteria. Machine processable conformance statements and condition predicates based upon the release1 IG were created and further clarifications and errata and non-implementable elements where identified which are documented in the clarifications documents. http://www.cdc.gov/ehrmeaningfuluse/Docs/1ELR251_Clarification_EHR_Tech_Cert_v1_1-20121016.pdf As a result, there now exist separate documents for implementation of ELR251. We intend to incorporate these into a single R2 document. Further, since the creation and balloting of release 1 of ELR251, the LRI DSTU has been balloted essentially replacing the Lab to EHR Receiver and the NHSN project decided not to pursue a version 2 guide. The Conditional conformance usage and notation was refined and balloted and is in the HL7 standard version 2.7.1 and provides a significant improvement over the previous standard. We intend to remove reference to the Lab to EHR Receiver and the NHSN and align with the LRI DSTU and adopt the conditional usage conventions from v 2.7.1.

  - Success Criteria

This project will be successful if the following goals are met: Correct errata which are collated and currently published in the errata document and Clarifications document Incorporate the Conformance statements and Condition Predicates published in the Clarifications document, which are based on release 1, Correct conformance statements and Condition predicates that are not implementable. Remove the references to non-ELR profiles in static definition tables Remove references to non-ELR profiles in the appendices Remove examples and replace with Links to repository of sample messages. Incorporate the Conformance usage notation and concept for Conditional elements from the HL7 version 2.7.1 and clarify the Conditionality of these elements to align with the LRI guide Aligning where relevant with LRI guide Elements in LRI that are undefined ELR Datatype differences Notation for Datatypes and valuesets Structural variance, e.g., micro and OBX-4, PID-35, Add sections for implementation guidance for: Paired titers Reference test results When no standard coding exists for CWE datatypes How to create an implementable profile from this implementation profile Epidemiological important information that is not defined in ORU Message (Preg status, fasting status, age, Condition) Specimen type when testing isolates/reference cultures Update vocabulary Align with LRI guide Remove TBD and define value set Incorporate CDC PHINVADS cross reference table for ELR from the Clarifications document. Align CDC PHINVADS with IG vocabulary. Explain clarify that CWE is an extensible value set and these VS are the baseline. Since the vocabulary is constantly growing. Incorporate RCMT for laboratory results and laboratory orders and laboratory tests Add Snomed CT hierarchies for method Further constrain value set where indicated

  - Project Objectives / Deliverables / Target Dates

|  | Target novDate |
| --- | --- |
| Draft created for WG review | Nov 15, 2012 |
| DSTU Ballot | May 2013 |
| Ballot Reconciliation and Revised documents | July 2013 |
| Publish DSTU document | Sept 2013 |
| Project End Date (all objectives have been met) | Sept 2013 |

  - Project Dependencies

Message profiles, Repository of sample messages, LOI DSTU Ballot

  - Project Document Repository Location

http://wiki.hl7.org/index.php?title=ELRR2

  - Backwards Compatibility

Are the items being produced by this project backward compatible? (Yes No Don’t Know N/A

There are potential Backwards compatibility issues with R1, for example,OBR.13 - if change data type and redefine CE from C(R/X) to C(R/RE) for example depending how receiver handles X by ignoring or error.

- Products

| Non Product Project- (Educ. Marketing, Elec. Services, etc.) | V3 Documents – Knowledge |
| --- | --- |
| Arden Syntax | V3 Foundation – RIM |
| Clinical Context Object Workgroup (CCOW) | V3 Foundation – Vocab Domains & Value Sets |
| Domain Analysis Model (DAM) | V3 Messages – Administrative |
| Electronic Health Record (EHR) | V3 Messages – Clinical |
| Functional Profile | V3 Messages – Departmental |
| V2 Messages – Administrative | V3 Messages - Infrastructure |
| V2 Messages - Clinical | V3 Rules - GELLO |
| V2 Messages - Departmental | V3 Services – Java Services (ITS Work Group) |
| V2 Messages – Infrastructure | V3 Services – Web Services |
| V3 Documents – Administrative (e.g. SPL) | - New Product Definition - |
| V3 Documents – Clinical (e.g. CDA) | - New/Modified HL7 Policy/Procedure/Process - |

- Project Intent (check all that apply)

| Create new standard ( Revise current standard (see text box below) Reaffirmation of a standard New/Modified HL7 Policy/Procedure/Process Withdraw an Informative Document N/A (Project not directly related to an HL7 Standard) | ( Supplement to a current standard ( Implementation Guide (IG) will be created/modified Project is adopting/endorsing an externally developed IG (specify external organization in Sec. 6 below) Externally developed IG is to be Adopted Externally developed IG is to be Endorsed |
| --- | --- |

Current Standard: HL7 Version 2.5.1 Implementation Guide: Electronic Laboratory Reporting to Public Health, Release 1 (US Realm).

  - Ballot Type (check all that apply)

| Comment Only Informative ( DSTU to Normative | Normative (no DSTU) Joint Ballot (with other SDOs or HL7 Work Groups) N/A (project won’t go through ballot) |
| --- | --- |

will be jointly balloted with other HL7 Work Groups : OO, CGIT

- Project Approval Dates

| Sponsoring Group Approval Date | 2012-11-01/ reapproved 2013-01-14/reapproved 2013-01-17 |
| --- | --- |
| Co Sponsoring Group Approval Date – OO | 2012-11-08/reapproved 2013-01-14 |
| Co Sponsoring Group Approval Date - CGIT | 2013-01-14 |
| Steering Division Approval Date | WG Approval Date CCYY-MM-DD |

PBS Metrics Reviewed? (required for SD Approval) Yes No

| Technical Steering Committee Approval Date | TSC Approval Date CCYY-MM-DD |
| --- | --- |

- External Project Collaboration

Collaborating with CDC, CSTE, APHL, NIST and other PH stakeholders. Members of the CSTE-CDC ELR Taskforce will be actively involved. No formal MOUs.

  - Stakeholders / Vendors / Providers

| Stakeholders | Vendors | Providers |
| --- | --- | --- |
| Clinical and Public Health Laboratories | Pharmaceutical | Clinical and Public Health Laboratories |
| Immunization Registries | EHR, PHR | Emergency Services |
| Quality Reporting Agencies | Equipment | Local and State Departments of Health |
| Regulatory Agency | Health Care IT | Medical Imaging Service |
| Standards Development Organizations (SDOs) | Clinical Decision Support Systems | Healthcare Institutions (hospitals, long term care, home care, mental health) |
| Payors | Lab | Other (specify in text box below) |
| Other (specify in text box below) | HIS | N/A |
| N/A | ( Other (specify below) |  |
|  | N/A |  |

  - Synchronization With Other SDOs / Profilers

| Check all SDO / Profilers which your project deliverable(s) are associated with. |
| --- |
| ASC X12 | CHA | ( LOINC |
| AHIP | DICOM | NCPDP |
| ASTM | GS1 | NAACCR |
| BioPharma Association (SAFE) | IEEE | Object Management Group (OMG) |
| CEN/TC 251 | IHE | The Health Story Project |
| CHCF | ( IHTSDO | WEDI |
| CLSI | ISO | Other (specify below) |

Coordination is not needed with other SDOs/Profilers because adopting existing standards from these SDOS.

- Realm

| Universal | Realm Specific |
| --- | --- |
|  | Check here if this standard balloted or was previously approved as realm specific standard |

|  | U.S. |
| --- | --- |

- Strategic Initiative Reference – For PMO/TSC Use Only

This section used only for Strategic Initiative Projects. HL7 Recognition HL7 Internal Processes HL7 Implementation