HL7 Clinical Trial Registry and Results Project

Leadership Meeting Minutes

17-July-2009, 10AM Eastern time

Attendees:  Ed Helton, Mitra Rocca, Scott Getzin, Sarah Larson, Randall Austin (for Diane Wold), Tracy Beck

- Review Minutes from 10-July-2009

  - Tracy and Scott have the outstanding Action Item to draft Leadership governance

- Face to Face Meetings

  - In Atlanta in September (HL7 Working Group meetings):

    - Scott is working with Ed Tripp to try to find a room

    - Likely to be Monday PM and/or Tuesday AM meeting

  - In National Harbor, MD in October (after DIA CTR Conference)

    - There will be a presentation on HL7 at Conference

    - Look into having another Face to Face on the Friday after Conference (Conference: Oct 6-8, Face to Face: Oct 9?)

- Review Work Plan: (thank you to Scott and Mitra)

  - Items in red are specific tasks that have to be done at that specific time

  - The interaction payload structures (RMIM) is the bulk of the message development; the work occurs with the team

  - Estimated hours correlate with those included in the bids

  - We may need to increase meetings to weekly, or increase the length of the meeting time (ie, meet for 2 hours instead of 1)

  - Recommended and agreed that we will start using Lilly’s call-in numbers for the meetings (1 number for all meetings; includes webconference numbers)

  - Phase 1 of the Work Plan gets us to DSTU (Draft Standard for Trial Use)

  - Phase 2 is the Normative Ballot period

- Questions/Comments:

  - We need to make sure we engage domain experts: CDISC, IT, Informatics, Medical, Clinical, Biostats, etc

    - Working team needs to make sure we pull them into discussions

    - AMS (Abdul-Malik Shakir) is working on SAP in Bridg (link to Biostats)

    - CDISC is engaged

  - Companies may need to get developers in-house to make sure they are ready for the pilot

    - Tools/resources/etc (eg, xml spy, Oxygen)

  - If we don’t make January ballot, next opportunity is May

    - Might have to re-ballot the message if there are a lot of changes

    - 3-4 month delay of entire project if ballot not completed on time

  - Scott to send HL7 Balloting slide set to group to explain process

- Next Steps:

  - Scott to approach contrator (provide him with Work Plan)

    - Will hire him if he can meet the Plan

    - Leadership approved (no dissenters)