20160614\_NBS\_Notes

Attendees: Lura, Riki, Rebecca, Josh, Ashleigh, Emily, wreichert, Dari, Willie, Careema, Walter

VA is in final push to get LIMS upgrade in by next week

Agenda review:

* Update on implementation feedback
  + Review process of those submitted
    - Rebecca working on integrating OH, MS, CA (pdf and xls file available online – most optional vs not supported and required on some elements; and looking at sample messages to reconcile) and sample message from NE (very similar to OH)
    - Have WA documentation - will need to integrate to the spreadsheet – Rebecca took a quick look and thinks close to other Perkin Elmer set ups – very close to NLM guidance
    - Got note from Dari IA feedback – will need to integrate to the spreadsheet
  + Who still has something to submit
    - Lura will send examples to Rebecca to add OR PHL to AK sample messages
    - Perkin Elmer message can also be shared
  + Needs to be complete by end of this week
* Proposed call schedule for Sept ballot goal:
  + 6/14:

Follow up on implementer feedback collection due 6/17; analysis due by 6/28 as basis for review (those will be new compared to what is currently available for folks to already think about)

Find owners for text sections in document – draft content due by 6/21 for review by the group

Review message segment section for next call discussion

* + 6/28 – extend call to 2 hours – start 1 hour earlier

Review comments on text sections in document

Review suggested changes on – that includes any collected from the implementers:

Message structure

* + - MSH segment
    - PID segment
    - NK1 segment
    - NTE segment
    - PV1 segment – do we want to use?
    - SFT segment – do we want to use?
  + 7/12 – extend call to 2 hours – start 1 hour earlier

Review suggested changes on:

* + - ORC segment
    - OBR segment
    - OBX-segment
    - SPM segment – is new, can mostly be hardcoded, need to decide on use of SPM-22 instead of an AOE
  + 7/26:

Any outstanding comments on message table and text sections in the document

* + 8/2: ADDED: Final review of document before requesting HL7 to move forward to ballot on their call on 8/4/2016
  + FINAL CONTENT DEADLINE 8/7
  + Discussion about goal by Sept rather than Jan 2017- as long as we can show progress, should be ok
    - VA has finite group of hospitals that will pilot – have 2 systems working with OZ and one not – in both cases we want consistent messages out of those – so the sooner the better (building out of EPIC using their own resources)
    - Keep on the tight timeline, in order to push progress faster
* Review of the LRI document attached – we are going to be adding in the NBS results reporting guide into this and make appropriate edits
  + Overview of each section
  + Assign owners to flesh out each section
  + Areas with comments need to be addressed
  + Message section (section 5)
* New homework assignments & update of timeline
  + VA will take some section, but find out who will be doing the work – use case or more technical
    - Sending results to repository is currently part of the HRSA guide use case
    - NY is using for PH reporting of HIV results as well as malformations – Walter to reach out to Michelle for their input
  + IA could take a look at the ACK – Dari will ask Jim
  + Rebecca will look at code system section and considering where to place the NBS specific coding section
  + Section 4 and 5 will come out of the spreadsheet work - Rebecca will add in WA and IA feedback into the spreadsheet – Lura and Riki will be back up reviewers
  + Can we upload this into google doc – Riki will upload to google doc - take out section 4 and 5
  + Can we also upload the spreadsheet into google docs – Rebecca will do that and send out the link to the spreadsheet
  + Rebecca will reach out and see if more states want to get involved
  + All communications should go to ALL folks on this call invite
  + Josh to send out updated invite for the next calls

**NEXT call 6/28/2016 1 – 3 PM EST**