Template Usage Information:

- Replace RED text with appropriate content; do not change the name/format/font of the template sections

- To check a box, double click on the box then select the 'Checked' Radio Button under the 'Default Value' heading.

- Project Name, ID and Products

| The name should be concise, based on the objective and unique among all other projects the group takes on. Project Insight: Enter into “Project Name” and “Product Type”. Click here to go to Appendix A for more information regarding this section. |  | An ID will be assigned by Project Insight |
| --- | --- | --- |
| Clinical Trial Registration and Results (CTR&R) |  | Project ID: |
| -Non Product Project- (Educ. Marketing, Elec. Services, etc.). | V3 Documents - Knowledge. |
| Arden Syntax. | V3 Foundation – RIM. |
| Clinical Context Object Workgroup (CCOW). | V3 Foundation – Vocab Domains & Value Sets. |
| Electronic Health Record (EHR). | V3 Messages - Administrative. |
| V2 Messages – Administrative. | V3 Messages - Clinical. |
| V2 Messages - Clinical. | V3 Messages - Departmental. |
| V2 Messages - Departmental. | V3 Messages - Infrastructure. |
| V2 Messages – Infrastructure. | V3 Rules - GELLO. |
| V3 Documents – Administrative (e.g. SPL). | V3 Services – Java Services (ITS Work Group). |
| V3 Documents – Clinical (e.g. CDA). | V3 Services – Web Services. |
|  | - New Product Definition-. |

- Project Intent

Project Insight: Enter into “Project Intent”; add notes if needed, especially for “Project Intent – Other’ (below).

| Normative Standard | Informative Standard |
| --- | --- |
| Create new standard. Revise current standard. Supplement to a current standard. Withdraw current standard. | Domain Analysis Model. Implementation Guide.. |

  - Project Intent - Other

If not categorized above, indicate other and specify. Project Insight: This information will appear in the “Project Intent Notes”.

Other (Please Specify):. Not Applicable.

- Sponsoring Group(s)

Click here to go to Appendix A for more information regarding this section.

| Primary Sponsor/Work Group (1 Mandatory) | RCRIM |
| --- | --- |
| Co-sponsor Work Group(s) |  |
| Project Team | Name and E-mail Address |
| Project facilitator (1 Mandatory) | Ed Helton (NCI) – heltone2@mail.nih.gov Tracy Beck (Lilly) - becktj@lilly.com |
| Other interested parties | John Speakman (NCI) – speakmaj@mail.nih.gov Kristofer Spahr (Wyeth) - spahrk@wyeth.com Ed Helton (NCI) – heltone2@mail.nih.gov Armando Oliva (FDA) – armando.oliva@fda.hhs.gov Nicholas Ide (NIH) – ide@nlm.nih.gov David Iberson-Hurst (CDISC) - dibersonhurst@cdisc.org Davera Gabriel (CTSC) – davera@ucdavis.edu Scott Getzin (Lilly) – sgetzin@lilly.com Maureen Strange (Lilly) - maureen_strange@lilly.com |
| Multi-disciplinary project team (recommended) |  |
| Modeling facilitator | Mitra Rocca – mitra.rocca@novartis.com |
| Publishing facilitator | Peggy Leizear - peggy.leizear@fda.hhs.gov |
| Vocabulary facilitator | Bron Kisler – bkisler@cdisc.org |
| Domain expert rep |  |
| Data Analyst facilitator |  |
| Business requirement analyst |  |
| Requirements process facilitator | Tracy Beck - becktj@lilly.com |
| Implementers (2 Mandatory for DSTU projects): |  |
| 1) Tracy Beck – Eli Lilly and Company |  |
| 2) Nicholas Ide – National Library of Medicine |  |

- Project Scope

Click here to go to Appendix A for more information regarding this section.  Project Insight: Enter into “Description”.

This project will be focused on the development and maintenance of an HL7 V3 message in support of the global data exchange requirements brought about by the increasing number of national, regional, global and organizational clinical trial registries and trial results databases. In doing so, this effort will be providing a mechanism to transport the protocol-related descriptive information needed to register a clinical trial along with the capability to exchange information summarizing trial result outcomes. The project is intended to address the exchange of clinical trial-level summary data and will not be used to transport individual patient-related data. In addition, while this effort is assuming the development of a single message in recognition of the overlap of data between the processes of registering clinical trials and then subsequently reporting the results of those trials, it is also understood that it is possible that two individual messages may be required to fully support each of these processes.

- Project Objectives and Deliverables

Click here to go to Appendix A for more information regarding this section.  Project Insight: Enter into “Project Objectives and Deliverables”.

| - Utilize the RCRIM BRIDG model in the analysis process and extend, as needed, to meet trial registry and result database requirements - Develop an initial standard to meet the requirements of trial registration and basic results reporting - Extend the initial standard to meet the requirements of expanded results reporting - Establish a roadmap for evolving the standard into an ISO-approved, global exchange standard | Normative Ballot April 2010. |
| --- | --- |

- Project Dependencies

Click here to go to Appendix A for more information regarding this section.  Project Insight: Enter into “Dependencies & IDs”.

| Partnership with ISO for global alignment (Joint Initiative Council). | ID |
| --- | --- |

- Project Approval Dates

| Sponsoring Group approval Date Project Insight: Enter into “Start Date”. | September 2008 |
| --- | --- |
| Steering Division Approval Date | December 2008 (estimated) |
| Technical Steering Committee Approval Date | December 2008 (estimated) |
| PMO Approval Date | December 2008 (estimated) |

- Project Plan  Click here to go to Appendix A for more information regarding this section

  - Project Schedule

High Level Project Schedule: Project Definition and Approvals December 2008 Project Kick-off January 2009 Draft Standard for Trial Use Ballot April 2009 Pilot DSTU May 2009 to TBD

  - Project Resources

Volunteer subject matter experts along with the project leads identified above.

  - Project Budget

A project budget has not been defined.

  - Ballot strategy - general

Initial ballot strategy is to ballot a Phase 1 Draft Standard for Trial Use in the April 2009 ballot cycle.

  - Ballot strategy for cross-cutting Projects

Not applicable.

  - Industry Outreach

HL7 / ISO – Joint Initiative Council

- Project Collaboration and Interested Parties

Click here to go to Appendix A for more information regarding this section.  Project Insight: Enter into “Collaboration Efforts”.

Collaborating with; Agreement Status; Comments. National Cancer Institute (John Speakman / Ed Helton); Agreed to participate.. National Library of Medicine (Nick Ide); Agreed to participate.. FDA (Armando Oliva); Agreed to participate.. CDISC (David Iberson-Hurst); Agreed to participate.. Clinical Translational Science Center (Davera Gabriel); Agreed to participate. WHO (Davina Ghersi); Seeking agreement.. UCSF (Dr. Ida Sim); Seeking agreement.. EMEA (Fergus Sweeney); Seeking agreement.

- Realm

Click here to go to Appendix A for more information regarding this section.  Project Insight: Enter into “Realm”

| Universal. | Realm Specific (if checked, select from list below). |
| --- | --- |
|  | US. |
|  | Other [Enter name of HL7 affiliate]. |