- Project Name, ID and Products

| Backwards-compatible ITS (ITS R2b) | Project ID: |
| --- | --- |
| Non Product Project- (Educ. Marketing, Elec. Services, etc.) | V3 Documents - Knowledge |
| Arden Syntax | V3 Foundation – RIM |
| Clinical Context Object Workgroup (CCOW) | V3 Foundation – Vocab Domains & Value Sets |
| Domain Analysis Model (DAM) | V3 Messages - Administrative |
| Electronic Health Record (EHR) | V3 Messages - Clinical |
| V2 Messages – Administrative | V3 Messages - Departmental |
| V2 Messages - Clinical | V3 Messages - Infrastructure |
| V2 Messages - Departmental | V3 Rules - GELLO |
| V2 Messages – Infrastructure | V3 Services – Java Services (ITS Work Group) |
| V3 Documents – Administrative (e.g. SPL) | V3 Services – Web Services |
| V3 Documents – Clinical (e.g. CDA) | - New Product Definition - |

- Project Intent (check all that apply)

| Create new standard Revise current standard Reaffirmation of a standard Withdraw current standard N/A (Project not directly related to an HL7 Standard) | Supplement to a current standard Implementation Guide (IG) will be created/modified Project is adopting/endorsing an externally developed IG (specify external organization in Sec. 6 below) Externally developed IG is to be Adopted Externally developed IG is to be Endorsed |
| --- | --- |

  - Ballot Type (check all that apply)

| Comment Only Informative DSTU | Normative Joint Ballot (with other SDOs or HL7 Work Groups) N/A (project won’t go through ballot) |
| --- | --- |

- Sponsoring Group(s) / Project Team

| Primary Sponsor/Work Group (1 Mandatory) | ITS WG |
| --- | --- |
| Co-sponsor Work Group(s) |  |
| Project Team: |  |
| Project facilitator (1 Mandatory) | Dale Nelson |
| Other interested parties |  |
| Multi-disciplinary project team (recommended) |  |
| Modeling facilitator | Gunther Schadow |
| Publishing facilitator | Gunther Schadow |
| Vocabulary facilitator | NA or TBD |
| Domain expert rep |  |
| Data Analyst facilitator | NA |
| Business requirement analyst | Keith Thomas |
| Requirements process facilitator | Keith Thomas |
| Other facilitators (SOA, SAIF) | NA |
| Implementers (2 Mandatory for DSTU projects): |
| 1) all past v3 implementers who run HL7 v3 systems based on ITS R1 and R1.1 |
| 2) |

- Project Definition

  - Project Scope

This project will develop ITS specifications for HL7 v3 messages and documents, that are wire-backwards-compatible to existing ITS R1.1 while to the maximum extent possible adopting all changes and new features that are being introduced by semantic and abstract specifications, such as the RIM and abstract data types. The project will also create and contribute an XSLT transform from MIF to W3C XML Schema for inclusion into the v3 “Generator” such that ITS R2b compliant schemas can be automatically generated for all HL7 v3 standards and may become part of HL7 v3 ballot packages and editions.

  - Project Need

The need for this project has been raised by existing HL7 v3 implementers including HL7 v3 documents such as SPL (all revisions) and CDA R2, as well as implementers of HL7 v3 messages such as ICSR (R2) and RPS. With a line of backward compatible wire-format specifications that are robust to future change of HL7 v3 abstract specifications, HL7 v3 implementers can more easily adopt semantic enhancements without having to modify existing implementations and without the need to deploy additional transformation steps until such time as conversion to the ITS R2 is desired.

  - Success Criteria

normative standard ITS R2b structures normative standard ITS R2b data types XSLT transform from MIF to W3C XML Schema part of the v3 “Generator” ITS R2b schemas automatically included in HL7 v3 publications (ballot packs and editions) existing HL7 v3 implementers confirming that the schemas are in fact backward compatible

  - Project Objectives / Deliverables / Target Dates..

|  | Target Date |
| --- | --- |
| normative standard ITS R2b structures | Ballot 1, May 2011 |
| normative standard ITS R2b data types | Ballot 1, May 2011 |
| XSLT transform from MIF to W3C XML Schema part of the v3 “Generator” | Included in production Generator by ballot September 2011 |

  - Project Dependencies

The following projects are sources. Dependency on these project exists in so far as ITS R2b intents to track changes that these projects may create to HL7 RIM, data types and infrastructure related abstract specifications which must be mapped to the backward-compatible ITS format. http://www.hl7.org/special/Committees/projman/searchableProjectIndex.cfm?action=edit&ProjectNumber=363 Annual Balloting of HL7 Reference Information Model http://www.hl7.org/special/Committees/projman/searchableProjectIndex.cfm?action=edit&ProjectNumber=219 Core Principles and Properties of HL7 Version 3 Models http://www.hl7.org/special/Committees/projman/searchableProjectIndex.cfm?action=edit&ProjectNumber=455 Complete Balloting of V3 Abstract Data Types R2 http://www.hl7.org/special/Committees/projman/searchableProjectIndex.cfm?action=edit&ProjectNumber=316 XML ITS R2 http://www.hl7.org/special/Committees/projman/searchableProjectIndex.cfm?action=edit&ProjectNumber=484 Harmonized data types for information interchange http://www.hl7.org/special/Committees/projman/searchableProjectIndex.cfm?action=edit&ProjectNumber=627 V3 RIM Implementation Technology Specification for XML, R1

  - Project Document Repository Location

HL7 Wiki

  - Backwards Compatibility

Are the items being produced by this project backward compatible? Yes No Don’t Know N/A

This project has backwards compatibility as its goal.

- Project Approval Dates

| Sponsoring Group Approval Date | 2/22/2010 |
| --- | --- |
| Steering Division Approval Date | SD Approval Date |
| Technical Steering Committee Approval Date | TSC Approval Date |

- External Project Collaboration

FDA, SPL Working Group, possibly NCPDP, possibly US DHHS ONC (CDA R2 based CCD, C32)

  - Stakeholders / Vendors / Providers

| Stakeholders | Vendors | Providers |
| --- | --- | --- |
| Clinical and Public Health Laboratories | Pharmaceutical | Clinical and Public Health Laboratories |
| Immunization Registries | EHR, PHR | Emergency Services |
| Quality Reporting Agencies | Equipment | Local and State Departments of Health |
| Regulatory Agency | Health Care IT | Medical Imaging Service |
| Standards Development Organizations (SDOs) | Clinical Decision Support Systems | Healthcare Institutions (hospitals, long term care, home care, mental health) |
| Payors | Lab | Other (specify in text box below) |
| Other (specify in text box below) | HIS | N/A |
| N/A | Other (specify below) |  |
|  | N/A |  |
| all HL7 v3 implementers |

  - Synchronization With Other SDOs / Profilers

| Check all SDO / Profilers which your project deliverable(s) are associated with. |
| --- |
| DICOM | IHE | ISO |
| Other (specify below) | N/A |  |

- Realm

| Universal | Realm Specific () |
| --- | --- |

- Strategic Initiative Reference

Check which Strategic Initiative best relates to your project. Lead the development of global technical and functional health informatics standards. Streamline the HL7 standards development process. Facilitate HL7 standards adoption and implementation. Define an overarching and internally consistent interoperability framework. Ensure broad and encompassing stakeholder engagement in the standards development process. Align HL7's business and revenue models to be responsive to national bodies while supporting global standards development. None of the above apply to this project.

# Comments

Not sure if this is where ITS projects go?