HL7 Clinical Trial Registry and Results Project

Leadership Meeting Minutes

6-Nov-2009, 10AM Eastern time

Attendees:  Ed Helton (NCI), Scott Getzin (Lilly), Sarah Larson (Genzyme), Monica Mehta (Genzyme) and Carla Helaszek (Novartis)

- Scott reviewed the balloting plans and thoughts…

  - January 2010 Ballot DSTU

    - Include CT.gov and WHO

    - Recognizing that passage is questionable for a first time ballot

  - May 2010 Ballot DSTU

    - Incorporate January ballot feedback

    - Include EMEA fields and perhaps another local registry (Maine)

    - In order to make this happen, we need to start working on the EMEA field mapping now.

  - Until after the May Ballot, the value of testing is questionable

- Discussion

  - There was concern that not including EMEA into the January ballot may give the EMEA folks the impression that the HL7 standard is not making any progress.  EMEA is planning 2010 releases of their registry.

  - There is a need to reach out to EMEA and share with them our ballot plans and the associate background for a successful ballot in May 2010.  And to ask for some assistance in helps us understand their field definitions.

- Action Steps

  - Sarah will work with Maureen Strange to identify the EMEA Public registry.  And then work on the mapping to the model.

  - Carla will draft a memo to be delivered to EMEA providing ballot plans and background.

  - Carla will find and distribute the latest Maine registry requirements

  - Scott will work on a high-level project plan

  - Scott will also provide information to the CTRR group on:

    - Cost for membership and/or voting on the CTRR message

    - Balloting for dummies (powerpoint)

    - A December 9th meeting for reviewing the ballot material online (training session).