Meeting Minutes

CDISC-HL7 Stage II

October 21, 2009

12:00 pm – 1:30 pm (EST)

Attendees / Affiliation

Jason Rock/Global Submit (Chair)

Patty Garvey/FDA (Facilitator)

Julie Evans/CDISC

Bill Figgle/Sanofi-Aventis

Dave Iberson-Hurst/CDISC

Allen Glover/Covance

Mary Lenzen/Octagon

Chris Tolk/CDISC

Clyde Ulmer/FDA

Gary Walker/Quintiles

Diane Wold/GSK

Julia Zhang/Genzyme

Background

FDA wishes to receive, in regulatory submissions, standard clinical study information content developed by the Clinical Data Interchange Standards Consortium (CDISC) in a Health Level 7 (HL7) message exchange format.  This is key to the FDA strategic initiatives to improve public health and patient safety.

This project is currently broken into two stages: requirements analysis and message development.  Stage IB team was developed and tasked with the requirements analysis responsibilities.  Stage II team was developed and tasked with the message development responsibilities.

The purpose of the meeting is to reconcile the September 2009 DSTU ballot comments for Subject Data message.

Discussion

The Subject Data ballot reconciliation started at comment #2 and concluded at comment #29.  Please refer to the attached spreadsheet “Disposition Comment” column, which provides the primary discussion point captured during the meeting.

November 1st is the deadline for the HL7 Notification of the Intent to Ballot for the January 2010 ballot.  It was discussed that Subject Data would not be re-ballot for the January 2010 ballot because the ballot reconciliation will not have been completed in time.

In addition, Structured documents (SD) would like to co-sponsor the CDISC Content to Message project. SD would prefer it if RCRIM has a separated scope statement for Subject Data but would be comfortable keeping the existing bundled scope.  This will be discussed at the next RCRIM meeting on Tuesday, October 27th.  This prompted the following discussion from the group.

- Will our story boards be incorporated into their story boards?

- A profile can be developed for SD document. The profile can be incorporated in the Implementation Guide.  We would not be able to develop a profile for at least 1 year.

The Stage II meeting scheduled for Wednesday, October 14th is rescheduled for Wednesday, November 4th at 12:00pm – 2:00pm.

ACTION ITEMS:  None

Attachment: 	Subject Data Ballot Comments Worksheet

Drafted: PGarvey/10-27-09