Memorandum

To:	EMS DAM Project Team

From:	AbdulMalik Shakir

Date:	07/29/2009

Re:	EMS DAM Model Status

Accomplishments for period ending 7/28/2009

- Continued modeling of the EMS Dataset portion of the NEMSIS specification.  Completed assimilation of sections E07 – E11.

  - E07 Billing

  - E08 Scene

  - E09 Situation

  - E10 Situation/ Trauma

  - E11 Situation/ CPR

- Continue development of behavioral model portion of the EMS DAM (i.e., Use Case and Activity Diagrams).

Plans for next iteration (period ending 8/11/2009):

- Continue modeling of the EMS Dataset portion of the NEMSIS specification.  Complete assimilation of sections E12 – E16

  - E12 Medical History

  - E13 Narrative

  - E14 Assessment/ Vital Signs

  - E15 Assessment/ Injury

  - E16 Assessment/ Exam.

- Add attribute usage constraints (mandatory, required, optional, and conditional)

- Continue development of behavioral model portion of the EMS DAM (i.e., Use Case and Activity Diagrams).

Impediments for next iteration (period ending 8/11/2009):

- None.