- Project Name, ID and Products

| Guidance for the use of Terminology Post-Coordinated Expressions in HL7 | Project ID: 743 |
| --- | --- |
| Non Product Project- (Educ. Marketing, Elec. Services, etc.) | V3 Documents - Knowledge |
| Arden Syntax | V3 Foundation – RIM |
| Clinical Context Object Workgroup (CCOW) | V3 Foundation – Vocab Domains & Value Sets |
| Domain Analysis Model (DAM) | V3 Messages - Administrative |
| Electronic Health Record (EHR) | V3 Messages - Clinical |
| V2 Messages – Administrative | V3 Messages - Departmental |
| V2 Messages - Clinical | V3 Messages - Infrastructure |
| V2 Messages - Departmental | V3 Rules - GELLO |
| V2 Messages – Infrastructure | V3 Services – Java Services (ITS Work Group) |
| V3 Documents – Administrative (e.g. SPL) | V3 Services – Web Services |
| V3 Documents – Clinical (e.g. CDA) | - New Product Definition - |

- Project Intent (check all that apply)

| Create new standard Revise current standard Reaffirmation of a standard Withdraw current standard N/A (Project not directly related to an HL7 Standard) | Supplement to a current standard Implementation Guide (IG) will be created/modified Project is adopting/endorsing an externally developed IG (specify external organization in Sec. 6 below) Externally developed IG is to be Adopted Externally developed IG is to be Endorsed |
| --- | --- |

  - Ballot Type (check all that apply)

| Comment Only Informative DSTU | Normative Joint Ballot (with other SDOs or HL7 Work Groups) N/A (project won’t go through ballot) |
| --- | --- |

- Sponsoring Group(s) / Project Team

| Primary Sponsor/Work Group (1 Mandatory) | Vocabulary |
| --- | --- |
| Co-sponsor Work Group(s) |  |
| Project Team: |  |
| Project facilitator and email (1 Mandatory) | Ted Klein ted@tklein.com, Jim Case james.case@maill.nih.gov Beverly Knight bknight@infoway-inforoute.ca |
| Other interested parties |  |
| Multi-disciplinary project team (recommended) |  |
| Modeling facilitator |  |
| Publishing facilitator | Andy Stechishin andy.stechishin@gmail.com |
| Vocabulary facilitator |  |
| Domain expert rep |  |
| Data Analyst facilitator |  |
| Business requirement analyst |  |
| Requirements process facilitator |  |
| Other facilitators (SOA, SAIF) |  |
| Implementers (2 Mandatory for DSTU projects): |
| 1) Sundak Ganesan dsq3@cdc.gov |
| 2) OntoReason, LLC clynch@ontoreason.com |

- Project Definition

  - Project Scope

This project will create and document a set of policies and recommended procedures for the HL7 community relative to post-coordination in terminology as used in HL7 models and messages. It will examine the following: 1) What qualifies a terminology to be permitted to post-coordinate? 2) What existing guidance on post-coordination exists for eligible terminologies? 3) What should the HL7 guidance be on allowances and prohibitions for the use of post-coordination within a specific model. For example, should post-coordination supersede the information model by fully specifying semantics that are represented as concrete attributes? 4) What should be the style guidance on post-coordinated expressions (refer back to termInfo) 5) What, if any, might be potential data type changes that might be needed (particularly in version 2.x) to implement this guidance? 6) Within version 2.x, evaluation of the benefits of the use of post-coordination over the current sub_ID mechanism for communicating complex values. 7) Should there be guidance on which coded attributes should or should not allow post-coordination, and how should such guidance be formulated? Enforced? 8) For coded attributes that are currently constrained more tightly than CD, do these data type assignments need to be relaxed for post-coordination? What are the other impacts on existing models and balloted artefacts? 9) How does the post-coordination grammar look in the HL7 artifact, i.e. terse grammar, or fully expanded with descriptions (see 3)? What about terminologies that do not publish a grammar? These questions, and probably others, will be examined and answered in the set of documentation to be produced by this project.

  - Project Need

Increasingly the HL7 community is asking for guidance for post-coordination, especially as SNOMED CT use increases throughout the world. There are many details that have not been adequately documented or addressed in the documents that have been developed to date.

  - Success Criteria

Approval and publication of the guidance as an informative HL7 document.

  - Project Objectives / Deliverables / Target Dates

|  | Target Date |
| --- | --- |
| Draft for Workgroup Review | September 2011 WGM |
| Initial ballot document | January 2012 cycle |
| Updated ballot document, second ballot | May 2012 cycle |
| End of project – release of balloted informative document | September 2012 WGM |

  - Project Dependencies

None.

  - Project Document Repository Location

http://wiki.hl7.org/index.php?title=Vocabulary

  - Backwards Compatibility

Are the items being produced by this project backward compatible? Yes No Don’t Know N/A

Every attempt will be made to ensure that the guidance doesn’t conflict with previously balloted material.

- Project Approval Dates

| Sponsoring Group Approval Date | February 3, 2011 |
| --- | --- |
| Steering Division Approval Date | SD Approval Date |
| Technical Steering Committee Approval Date | TSC Approval Date |

- External Project Collaboration

The US Centers for Disease Control and Prevention wish to collaborate on this, as they are struggling with the use of post-coordination in surveillance systems using v2.x and CDA; the CDC participant is Sundak Ganesan. The Canada Health Infoway has very high interest in this, as they are struggling with the use of post-coordination in the models being developed and used in Canada. The participant from Infoway is Beverly Knight. It is not believed that any MOU will be needed with either of these organizations, as they are both active in HL7. The National Cancer Institute within the caCIS project is an interested party in this as well since they are actively developing content in valueSets that are already created and in use in the service payloads. The participant from NCI is Cecil Lynch.

  - Stakeholders / Vendors / Providers

| Stakeholders | Vendors | Providers |
| --- | --- | --- |
| Clinical and Public Health Laboratories | Pharmaceutical | Clinical and Public Health Laboratories |
| Immunization Registries | EHR, PHR | Emergency Services |
| Quality Reporting Agencies | Equipment | Local and State Departments of Health |
| Regulatory Agency | Health Care IT | Medical Imaging Service |
| Standards Development Organizations (SDOs) | Clinical Decision Support Systems | Healthcare Institutions (hospitals, long term care, home care, mental health) |
| Payors | Lab | Other (specify in text box below) |
| Other (specify in text box below) | HIS | N/A |
| N/A | Other (specify below) |  |
|  | N/A |  |
| This guidance potentially affects anyone using SNOMED CT in HL7 models/messages. |

  - Synchronization With Other SDOs / Profilers

| Check all SDO / Profilers which your project deliverable(s) are associated with. |
| --- |
| DICOM | IHE | ISO |
| Other (specify below) | N/A |  |
| IHTSDO |

- Realm

| Universal | Realm Specific (Enter “U.S.” or name of HL7 affiliate here) |
| --- | --- |

- Strategic Initiative Reference

Check which Strategic Initiative best relates to your project. Lead the development of global technical and functional health informatics standards. Streamline the HL7 standards development process. Facilitate HL7 standards adoption and implementation. Define an overarching and internally consistent interoperability framework. Ensure broad and encompassing stakeholder engagement in the standards development process. Align HL7's business and revenue models to be responsive to national bodies while supporting global standards development. None of the above apply to this project.