# Structured Documents Work Group

# Health Story Project: Progress Note

Meeting Minutes

July 20, 2010, 11:00 AM EST - 12:30 PM EST

Phone Number: 770-657-9270 Participant Passcode: 310940

# GoToMeeting: https://www2.gotomeeting.com/join/823506059

This project will design a Progress Note in XML as a constraint on HL7 v3 CDA r2. A Progress Note documents patient’s clinical status during a hospitalization or outpatient visit. We will review current Progress Note usage and examine industry precedents and requirements.

# Attendees

| name | organization | email | 6/16 | 6/22 | 6/29 | 7/6 | 7/13 | 7/20 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Acey Bunch | MedFlow, Inc | aceyb@medflow.com | X |  | X | X | X |  |
| André Boudreau | Chair, Individual Care SCWG | a.boudreau@boroan.ca |  |  | X |  | X | X |
| Bobby George | Children's Hospital Of Philadelphia | GEORGEB@email.chop.edu |  |  |  | X | X | X |
| Bob Yencha | AALLC | bob@alschulerassociates.com | X | X | X | X | X |  |
| Brett Marquard | AALLC | brett@alschulerassociates.com | X | X | X | X |  | X |
| Chirag Bhatt | FEI | cbhatt@feinfo.com | X | X |  | X | X | X |
| Christopher P. Spring | MedQuist | cspring@medquist.com |  |  |  |  |  |  |
| Dave Carlson | XML Modeling | dcarlson@xmlmodeling.com | X | X | X |  | X |  |
| Debra Murray | AllScripts | Debra.murray@allscripts.com |  |  |  |  | X |  |
| G. Bhaskar | M*Modal | Ganesan.Bhaskar@mmodal.com | X | X | X | X | X | X |
| Gay Giannone | AALLC | gay@alschulerassociates.com |  |  |  | X | X | X |
| Ian Townend | NHS | ian.townend@nhs.net |  |  |  |  |  |  |
| Kevin Coonan |  | kevin.coonan@gmail.com |  |  |  |  |  |  |
| Laura Bryan | MTWerks | Laura@MTWerks.com | X | X | X | X | X | X |
| Mark Diehl | American Dental Association | markdata@aol.com |  |  | X |  |  | X |
| Mark Ivie | M*Modal | Mark.Ivie@mmodal.com |  |  |  |  |  |  |
| Mike Padula | CHOP | PADULA@email.chop.edu |  | X |  | X |  |  |
| Peter N Gilbert | Wayne State | PeterNGilbert@gmail.com | X |  |  | X | X |  |
| Therasa Bell | Osmosyz | tbell@inofile.com | X | X | X | X | X |  |
| Tim Ruff | M*Modal | Tim.Ruff@mmodal.com |  |  | X | X | X | X |

# Minutes

- Agenda review: Accepted

- Previous meeting minutes: Accepted

- Outstanding header questions

Discussion

    - We discussed whether to specialize a Progress Note with the author/assignedAuthor@code or with the documentationOf/serviceEventCode@code. SNOMED CT does not include codes for specializing a Progress Report, which is what serviceEventCode@code would carry.

    - We believe the serviceEvent/effectiveTime is the appropriate place to record the time period of documentation. The time is not required since this is not appropriate in all outpatient settings.

Decisions

- Use author/assignedAuthor@code to specialize the Progress Note. We will discuss this approach with SDWG.

- Use serviceEvent/@code with a fixed Progress Report value, 371532007, and serviceEvent/effectiveTime to record the time period the note documents. We will discuss this approach with SDWG.

- SDWG proposal on section cardinality (finalize by reviewing proposed section tab (see wiki – Statistical Section Analysis))

Discussion

    - We reviewed the previously developed list of sections and added comments to each section.

    - We discussed which previously developed Health Story sections to reference.

    - We questioned the need for a History section.

    - We discussed nesting CDA sections with Objective content within the Objective section.

Decisions

- Remove the History section.

- Recommend that CDA sections marked only as Objective, in table below, be nested under the Objective section.

Updated Section Table with Comments

| Section | R/C/O | LOINC code | Section name | SOAP use | Proposed content/use and comments |
| --- | --- | --- | --- | --- | --- |
| Plan | C* | 18776-5 | Plan of Treatment | P | See Procedure Note description |
| Assessment | C* | 51848-0 | Assessment Note | S and O | See Procedure Note description |
| Assessment and Plan | C* | 51847-2 | Assessment + Plan Note | S and O and P | See Procedure Note description |
| Subjective | O | SUBJ-X | Subjective Data | S | Describes the patient's current condition in narrative form, in the patient's words or a guardian of the patient. Similar to chief complaint |
| Objective | O | OBJEC-X | Objective Data | O | Includes quantifiable data Recommend nesting the other Objective sections: Physical Examination, Results, Problems |
| Allergies | O | 48765-2 | Allergies, Adverse Reactions, Alerts | S and O | See Procedure Note description |
| Medications | O | 10160-0 | History of Medication Use | S and O | See Procedure Note description |
| Physical Examination | O | 29545-1 | Physical Findings | O | See Procedure Note description |
| Review of Systems | O | 10187-3 | Review of Systems | S and O | Not a common section in a progress note Catalog of symptoms not included elsewhere See Procedure Note description |
| Chief Complaint | O | 10154-3 | Chief Complaint | S | Appropriate for outpatient visits See Procedure Note description |
| Results | O | 30954-2 | Relevant Diagnostic Tests and/or | O | See H&P (added after call; will review on next meeting) |
|  |  |  | Laboratory Data |  | See H&P (added after call; will review on next meeting) |
| Problems | O | 11450-4 | Problem List | O | See H&P |

* The note must have a Plan section, an Assessment section or an Assessment and Plan section

- Status of Action Items

# 7/20 Action Items

- (Brett) Refine draft IG with header constraints

- (All) Review draft of IG when posted to wiki

# 7/13 Action Items (complete)

- (All) Analyze typical content that would be contained in proposed sections

- (Brett) Develop section selection and cardinality proposal to review with SDWG

# Recommended reading for next meeting:

- Proposed Sections

- Draft IG (will send e-mail when available)

# Link to project materials: Health Story: Progress Note wiki

# Progress Note Timeline

8 weeks for design/development + 1 week for technical edit

| Description | Date | Notables |
| --- | --- | --- |
| Project kickoff | 6/16 | Complete |
| Design - Header review | 6/22 |  |
| Design - Start section review | 6/29 | Agreed to use GHCT Introduction to section analysis material |
| Design - Continue section review Design - Review header issues | 7/6 | Reviewed proposed additional header constraints |
| IG draft - Header Review section choices | 7/13 | Reviewed table of sections across standards |
| SDWG | 7/15 | Review section choices and cardinality |
| Finalize section choices | 7/20 |  |
| SDWG | 7/22 | Review section choices and cardinality |
| IG draft - Header/body Full sample file | 7/27 8/3 |  |
| SDWG | 7/29 8/5 | Review full sample and review any outstanding issues |
| Final review hand-off to tech editors | 8/10 | Last meeting prior to ballot submission |
| Due to HL7 headquarters | 8/27 | 12 PM EST is final deadline for Fall ballot submittal |