HL7 Common Clinical Registry Framework meeting notes

**Date:** 05/31/2017 **Time:** 12:00 PM Eastern US

## Agenda

Attendance

Approval of Meeting Summary

 Posted: http://wiki.hl7.org/index.php?title=Registry\_DAM

Review of Agenda – Anita

 Hot Topics-Group

 NQRN Meeting Update – Seth

 Next Steps for Project

Domain Analysis Model Ballot Reconciliation – AbdulMalik

## Discussion

1. **Attendance**
	* AbdulMalik Shakir
	* Ed Hammond
	* John Downeny
	* Mariam Garsa
	* Peter Goldsmith
	* Sarah Ryan
	* Serafina Versaggi
	* Seth Blumenthal
2. **Hot Topics**
	* Public Workshop - Coordinated Registry Network (CRN) for Devices Used for Acute Ischemic Stroke Intervention (DAISI), February 2, 2017 (<https://www.fda.gov/MedicalDevices/NewsEvents/WorkshopsConferences/ucm534045.htm>)
	* Data Standards for Registries Meeting June 28th, Washington DC. Ken Gersing NIH/NCATS coordinating
	* CIIC Meeting July 13 at NLM. Cosponsored by HSPC and HL7. Virginia Reel coordinating (<http://www.hl7.org/events/ciic_meeting/2017/07/>)
3. **NQRN Meeting Update**
	* The 2017 PCPI Spring Meeting & 2017 National Clinical Registry Conference was held Tuesday, May 9, 2017 – Thursday, May 11, 2017, at the Loews Chicago O’Hare and Westin O’Hare. The meeting was well attended, dispite being held at the same time as the HL7 WGM in Madrid.
4. **Domain Analysis Model Ballot Reconciliation**
	* 88% of the ballot pool (137) casted a vote.
	* 57 affirmative votes, 2 negative votes, and 78 abstensions.
	* 12 votes were accompanied by comments
	* 06 votes were accompanied by comment spreadsheets
5. **Next Steps for Project**
	* Complete ballot reconciliation (*Action Item: CIC Co-Chairs to schedule meeting time for ballot reconciliation*)
	* Update the DAM based upon reconciliation outcome
	* Submit a publication request for the final DAM.
6. **Proposed follow-up activitiy**
	* Reach out to the multiple registry common data elements iniatives to ascertain how the CCRF DAM might add value and to consider incorporating the results of the initatives into an update of the DAM.