## Slide 1: Care Plan (CP) Team Meeting (As updated during meeting)
André Boudreau (a.boudreau@boroan.ca)
Laura Heermann Langford (Laura.Heermann@imail.org)
2011-07-20 (No. 18)
Care Plan wiki: http://wiki.hl7.org/index.php?title=Care_Plan_Initiative_project_2011
HL7 Patient Care Work Group
To join the meeting:
Phone Number: +1 770-657-9270 Participant Passcode: 943377
WebEx link is on the wiki (link below)
With meeting notes
NB: Comparison of BPMN and UML added in Appendix
NB: definition of some HL7 terms (e.g. encounter) added in appendix

## Slide 2: Agenda for July 20th
Minutes of July 6th
Models (Luigi)
  Select BPMN vs Activity diagram, based on feedback from SMEs
  Delay modeling work until SBs are stable
Storyboards
  Proposal to expand chronic care
  Perinatology: Laura
  Paediatric: Susan: postponed
  Stay healthy: Laura: postponed
  Storyboard validation: identification of SME teams
Tentative Plan (André)
  Validation: see plan to submit one SB at WGM
Next meeting(s) agenda
NB: see new Appendix on BPMN vs UML
NB: see new Appendix on HL7 terms

## Slide 3: Agenda for August 3rd
NOTE: Our focus up to WGM (week of Sept. 12th) will be on sharpening our definition of what our storyboards should be like, and on preparing one solid SB (perinatology) ready for review by clinical SMEs (not in the CS team). This material will be reviewed during the WGM before starting the validation process.
Minutes of July 20th
Storyboard document introduction
  Purpose, scope, guidelines, structure, quality criteria
Perinatology SB (Laura)
  New version with multiple events
Next meeting agenda

## Slide 4: Meetings During the Summer Period
We will move to a meeting every second week until the end of August. Schedule is:
  August 3
  August 17
    Review of Care plan functionalities in EHR-S FM R2 work by the HL7 EHR WG?
  August 31st
    Decide if we continue with a 2-week schedule
  Sept. 7th
    Final material for WGM on Sept. 12th
Updated 2011-07-20

## Slide 5: Future Topics
Review of EHR-S FM R2 work by the HL7 EHR WG: Aug. 17, tentatively
  John Ritter, Sue Mitchell, Pat Van Dyke, Lenel James
BPMN Models for the SB (after SB validation and updates)
Review of the ISO CONTSYS work on care plan aspects
  André to contact ISO Lead
Care Plan elements from KP, Intermountain, VA, etc. (Laura)
Requirements (André)
Care Management Concept Matrix update (Susan)
Comparison of care plan contents (Ian, Laura)
  To inform the information model
  Start of spreadsheet (Laura…)
Overarching term to use (Ian M.)
Care Plan Glossary
Forward plan- first cut
Updated 2011-07-20

## Slide 6: Participants- WGM Meetg of 2011-07-20 p1
Name | email | Country | Yes | Notes
André Boudreau | a.boudreau@boroan.ca | CA | Yes | Co-Lead- Care Plan initiative/HL7 Patient Care WG. B.Sc.(Physics), MBA. Owner Boroan Inc. Management Consultin. Chair, Individual Care pan Canadian Standards Collaborative Working Group (SCWG). Sr project manager. HL7 EHR WG.
Laura Heermann Langford | Laura.Heermann@imail.org | US | Yes | Co-Lead- Care Plan initiative/HL7 Patient Care WG. Intermountain Healthcare. RN PhD,: Nursing Informatics; Emergency Informatics Association, American Medical Informatics Association; IHE
Stephen Chu | stephen.chu@nehta.gov.au | AU | Yes | NEHTA-National eHealth Transition Authority . RN, MD, Clinical Informatics; Clinical lead and Lead Clinical Information Architecture; co-chair HL7 Patient care WG; vice-chair HL7 NZ
Peter MacIsaac | peter.macisaac@hp.com | AU |  | HP Enterprise Services. MD; Clinical Informatics Consultant; IHE Australia; Medical Practitioner - General Practice
Adel Ghlamallah | aghlamallah@infoway-inforoute.ca | CA |  | Canada Health Infoway. SME at Infoway (shared health record); past architect on EMR projects
William Goossen | wgoossen@results4care.nl | NL |  | Results 4 Care B.V. RN, PhD; -chair HL7 Patient Care WG at HL7; Detailed Clinical Models ISO TC 215 WG1 and HL7 ; nursing practicioner
Anneke Goossen | agoossen@results4care.nl | NL |  | Results 4 Care B.V. RN; Consultant; Co-Chair Technical Committee EHR at HL7 Netherlands; Member at IMIA NI; Member of the Patient Care Working Group at HL7 International
Ian Townsend | ian.townend@nhs.net | UK |  | NHS Connecting for Health. Health Informatics; Senior Interoperability Developer, Data Standards and Products; HL7 Patient Care Co-Chair
Rosemary Kennedy | Rosemary.kennedy@jefferson.edu | US |  | Thomas Jefferson University School of Nursing . RN; Informatics; Associate Professor; HL7 EHR WG; HL7 Patient care WG; terminology engine for Plan of care;
Jay Lyle | jaylyle@gmail.com | US | Yes | JP Systems. Informatics Consultant; Business Consultant & Sr. Project Manager
Margaret Dittloff | mkd@cbord.com | US | Yes | The CBORD Group, Inc.. RD (Registered Dietitian); Product Manager, Nutrition Service Suite; HL7 DAM project for diet/nutrition orders; American Dietetic Association
Audrey Dickerson | adickerson@himss.org | US |  | HIMSS. RN, MS; Standards Initiatives at HIMSS; ISO/TC 215 Health Informatics, Secretary; US TAG for ISO/TC 215 Health Informatics, Administrator; Co-Chair of Nursing Sub-committee to IHE-Patient Care Coordination Domain.
Ian McNicoll | Ian.McNicoll@oceaninformatics.com | UK |  | Ocean Informatics . Health informatics specialist; Formal general medical practitioner; OpenEHR; Slovakia Pediatrics EMR; Sweden distributed care approach
Danny Probst | Daniel.Probst@imail.org | US |  | Intermountain Healthcare. Data Manager
Kevin Coonan | Kevin.coonan@gmail.com | US |  | MD. Emergency medicine. HL7 Emergency care WG.
Gordon Raup | graup@datuit.com | US |  | CTO, Datuit LLC (software industry).
Susan Campbell | bostoncampbell@mindspring.com | US | Yes | PhD microbiologist. Principal at Care Management Professionals. HL7 Dynamic Care Plan Co-developer
Elayne Ayres | EAyres@cc.nih.gov | US |  | NIH National Institutes of Health. MS, RD; Deputy Chief, Laboratory for Informatics Development, NIH Clinical Center ; Project manager for BTRIS (Biomedical Translational Research Information System), a Clinical Research Data Repository
Gaby Jewell | gjewell@cerner.com | US |  | Cerner Corp,

## Slide 7: Participants- WGM Meetg of 2011-07-20 p2
Name | email | Country | Yes | Notes
David Rowed | david.rowed@gmail.com | AU |  | 
Charlie Bishop | charlie.bishop@isofthealth.com | UK |  | 
Walter Suarez | walter.g.suarez@kp.org | US |  | 
Peter Hendler | Peter.Hendler@kp.org | US |  | 
Ray Simkus | ray@wmt.ca | CA |  | 
Lloyd Mackenzie | lloyd@lmckenzie.com | CA |  | LM&A Consulting Ltd.
Serafina Versaggi | serafina.versaggi@gmail.com | US |  | Clinical Systems Consultant
Sasha Bojicic | SBojicic@infoway-inforoute.ca | CA |  | Lead architect, Blueprint 2015, Canada Health Infoway
Agnes Wong | awong@infoway-inforoute.ca | CA |  | RN, BScN, MN, CHE. Clinical Adoption - Director, Professional Practice & Clinical Informatics, Canada Health Infoway
Cindy Hollister | chollister@infoway-inforoute.ca | CA |  | RN, BHSc(N), Clinical Adoption -Clinical Leader, Canada Health Infoway
Valerie Leung | vleung@infoway-inforoute.ca | CA |  | Pharmacist. Clinical Leader, Canada Health Infoway
Luigi Sison | lsison@yahoo.com | US | Yes | Information Architect at LOINC and at HL7. Enterprise Data Architect at VA. Developing standard for Detailed Clinical Models (DCM), information models for Electronic Health Record (EHR) Diabetes Project, etc.
Brett Esler | brett.esler@pencs.com.au | AU |  | Pen Computer Sys
Catherine Hoang | catherine.hoang2@va.gov | US |  | VA
Hugh Leslie | hugh.leslie@oceaninformatics.com |  |  | 
Seam Heard | sam.heard@oceaninformatics.com |  |  | 
Tom Kuhn |  |  |  | Sr. Systems Architect at American College of Physicians

## Slide 8: Models
Luigi

## Slide 9: Modeling Storyboards
After consultation of a few people, we are proposing that for each SB, Business Process Models (BPM) be drafted (using EA) instead of UML diagrams
  It is more expressive than the UML
  OMG has embraced BPMN. Major trend is toward BPMN
  Very user friendly
The BPM will provide both activity and sequence information
The BPM will also allow a minimum of documentation on the actions at the end of each information exchange
Modeling will be started once a SB has been validated and is considered stable and complete for our purpose
If needed, we can prepare UML diagrams.
See Appendix for a comparison of BPMN with UML.
NB: send brief explanation on notation with examples, incl. Ref and sources
NB: provide links to free EA viewer on the wiki. Note: one can produce pdf files as a standard EA output

## Slide 10: Storyboards

## Slide 11: Proposal to Update Chronic Care Plan SB
Expand the SB into a series of sub-storyboards where multiple encounters are depicted as a chain of events with associated care plan data and feedback info to the care coordinator
  This would allow us to view the more complete cycle of events along multiple encounters with different clinicians
Decision: see example of perinatology SB, updated
  Include pre and post conditions in each case in the sequence
  Think of a chain of ‘events’ (‘encounter’?): use HL7 terms

## Slide 12: Storyboards Review
Ref file:
Perinatology: Laura
  See draft: updated during meeting and structured
Pediatric and Allergy/Intolerance: second draft
  See updated Storyboard document
Acute Care Plan Storyboard: Kevin / Danny
Deferred to next meeting
  Stay healthy: Laura
  Home Care:
    Resolve /reconcile 2 versions
  Expanded Chronic care

## Slide 13: Validation plan
Have document updated with quality criteria (André)
Clean the document / simplify (André)
We need to have the internal review of the SB before going out
We nee to agree on the minimal validation team
Timing
  Use perinatology SB
  Complete a draft of one SB and intro to SB document (with criteria) reviews by the CPWT: August 17.
  Package ready for review at San Diego WGM: Sept 7th

## Slide 14: Conclusion

## Slide 15: Action Items as of 2011-07-06
No. | Action Items | By Whom | For When | Status
9 | Draft a new PSS and review with project group | André |  | Deferred
10 | Complete a first draft of requirements | André |  | Started
12 | Complete storyboards | Multi |  | Started
15 | Organise and schedule a review of the Care Plan components of the EHR-S FM R2 | André |  | In process. EHR WG agreement received.
16 | Organise and schedule a review of the Care Plan components of ISO ContSys | André |  | 
NB: Completed action items have been removed.

## Slide 16: Appendix

## Slide 17: Storyboard Vetting Process

## Slide 18: Storyboard (SB) Validation & Approval
Clarify the guidelines and quality criteria for the Care Plan Storyboard (Care Plan Work Team CPWT)
Assign a PCWT ‘owner’ for each SB (CPWT)
For each SB, identify a validation group (3 to 5) of SMEs that include (CPWT)
  At least one physician, one nurse, and one other type of clinician that is described in the SB
  Representation from at least 2 countries
  Where possible and relevant, include a care coordinator/manager
Obtain agreement to participate from SMEs (SB Owner)
Communicate the criteria and the specific SB to the appropriate group of SMEs (SB Owner)
Obtain individual feedback from the SMEs (SB Owner)
Consolidate feedback and update the SB (SB Owner)
Review the updated SB with the SMEs and the CPWT at a regular meeting (CPWT)
Finalize the SB (SB Owner)

## Slide 19: Care Plan Storyboard Guidelines and Quality Criteria
Focused on one typical story, not on exceptions
Focused on the exchange of information about care plan
Identifies what should be a best practice in the exchange of clinical information
Is at the conceptual level, Is architecture, implementation and platform independent
Is written in common clinical term, not in technical or IT terms
Notes:
  Make explicit the state transitions?
  We will need to clarify the criteria for what is being sent in the information exchange, especially for patients with a long history
  Exclude patient profile, referral request
  Do not exclude application services related to care plan information exchange
SB SME? MnM, Lloyd, Graham

## Slide 20: Storyboard Owners
Owners are coordinators for the preparation, review and approval of SB, not experts in the domain
Home Care: André
  SMEs:
Acute Care Plan Storyboard: Danny/Kevin
  SMEs:
Perinatology: Laura
  SMEs:
Pediatric and Allergy/Intolerance: Susan
  SMEs:
Stay healthy: Laura
  SMEs:

## Slide 21: Appendix: BPMN and a Comparison with UML Modeling

## Slide 22: Highlights of findings, BPMN vs UML
This is very preliminary and based on the attached material, the result of a quick search
  There might better material out there
Conclusion 1: BPMN is valuable for business users in terms of modeling business processes
Conclusion 2: BPMN will not replace UML for the additional modeling needed for specifying system needs

## Slide 23: What is BPMN (http://en.wikipedia.org/wiki/Business_Process_Model_and_Notation)
BPMN was developed by Business Process Management Initiative (BPMI), and is currently maintained by the Object Management Group since the two organizations merged in 2005. As of March 2011, the current version of BPMN is 2.0
Business Process Model and Notation (BPMN) is a standard for business process modeling, and provides a graphical notation for specifying business processes in a Business Process Diagram (BPD),[2] based on a flowcharting technique very similar to activity diagrams from Unified Modeling Language (UML).[3] The objective of BPMN is to support business process management for both technical users and business users by providing a notation that is intuitive to business users yet able to represent complex process semantics. The BPMN specification also provides a mapping between the graphics of the notation to the underlying constructs of execution languages, particularly Business Process Execution Language.[4]
The primary goal of BPMN is to provide a standard notation that is readily understandable by all business stakeholders. These business stakeholders include the business analysts who create and refine the processes, the technical developers responsible for implementing the processes, and the business managers who monitor and manage the processes. Consequently, BPMN is intended to serve as common language to bridge the communication gap that frequently occurs between business process design and implementation.
Note: specification is available on OMG site:
  http://www.omg.org/spec/BPMN/2.0/
New page

## Slide 24: Examples of BPMN (2007)
Source: http://www.sparxsystems.com/business_process_model.html
This diagram illustrates the use of pools to show interacting processes and the way that messages are passed between pools using message flow connectors.
This diagram illustrates a number of key features of BPMN, specifically the ability to create hierarchical decomposition of processes into smaller tasks, the ability to represent looping constructs and the ability to have external events interrupt the normal process flow.

## Slide 25: BPMN 2.0 Notation Poster
Source: http://www.bpmb.de/index.php/BPMNPoster

## Slide 26: Core Elements of BPMN
Source: http://www.bpmn.org/Samples/Elements/Core_BPMN_Elements.htm

## Slide 27: BPMN vs UML
BPMN provides a number of advantages to modeling business processes over the Unified Modeling Language (UML). First, it offers a process flow modeling technique that is more conducive to the way business analysts model. Second, its solid mathematical foundation is expressly designed to map to business execution languages, whereas UML is not. BPMN can map to UML, and provide a solid business modeling front end to systems design with UML.
  BPMN and Business Process Management, Owen and Raj, 2003
The examination of how the 21 workflow patterns can be modeled with a Business Process Diagram and an Activity Diagram demonstrated that both notations could adequately model most of the patterns.
  Process Modeling Notations and Workflow Patterns-White (IBM)-BP trends 2004
Process modeling should be undertaken in the context of a process framework that defines a number of views that are used to realize different structural and behavioural aspects of the process. One possible approach is the 7-view framework* adopted by the UK. UML can represent all of the seven views considered. BPMN has no direct support for structural views and no concept of modelling requirements.
  Process modelling comparison, Simon Perry, BCS- The Chartered Institute for IT , Sept. 2006
  * see next page

## Slide 28: Process Modelling Framework
One such approach (for process modeling) is a 7-view framework that has been adopted by the BSi – the national standards body for the UK. (Full details of the framework be found in Jon Holt's A Pragmatic Guide to Business Process Modelling.)
Requirements view – captures the requirements of the process and the stakeholders involved
Information view – captures the artefacts (deliverables) that are produced and consumed by the process, and also shows the relationships between the artefacts
Stakeholder view – captures the stakeholders involved in the process
Process structure view – captures the structure and terminology of the process; forms the basis for any kind of mapping between different processes and standards, which is important when performing audits and assessments
Process content view – defines the content of a process in terms of the artefacts and activities that make up that process
Process behavioural view – defines the behaviour of the process: how the activities are sequenced, the artefacts entering and leaving the activities and the stakeholders involved in the process
Process instance view – captures a sequence of processes and defines a scenario that can be used to verify the requirements of the process.
  Source: Process modelling comparison, Simon Perry, BCS- The Chartered Institute for IT , Sept. 2006
http://www.bcs.org/content/conwebdoc/6862

## Slide 29: Empirical Comparison of the Usability of BPMN and UML Activity Diagrams (ADs)
Some of the findings from the research
  UML AD was significantly more effective in the criteria data handling and adequacy
  With respect to the modeling of flexible processes, in which self-contained activities should preferably be allowed to run in parallel, UML AD turned out to be superior. The usage of BPMN instead promoted a rather sequential modeling style in which unrelated activities run one after the other.
  Another remarkable observation concerns the separation of control and data flow in BPMN, which apparently mislead participants to leave out parts of the data flow. Originally being introduced as a means to separate concerns and reduce the modeling complexity (Weske 2007), this concept turned out to be inferior to a combined flow modeling as present in UML AD.
  For practice, the results showed that for business users a higher usability of BPMN compared to UML AD cannot be empirically supported. Although, in literature BPMN is currently often claimed to be more useable (Nysetvold & Krogstie 2005, Weske 2007, White 2004) and even standardization organizations such as the OMG seem to have followed that conclusion, there are indications that BPMN still has shortcomings, which are likely to hinder its efficient adoption by business users in practice. And where business users are unable to use a modeling language adequately, the communication between the various stakeholders is compromised.
Source: An Empirical Comparison of the Usability of BPMN and UML Activity Diagrams for Business Users -ECIS 2010.pdf
  Research paper, 18th European Conference on Information Systems: http://web.up.ac.za/ecis/ECIS2010PR/ECIS2010/Content/Papers/0228.R2.pdf

## Slide 30: Appendix- HL7 Key terms
This needs to be augmented for our Care Plan needs

## Slide 31: Term: Patient encounter
Patient encounter is defined as an interaction between a patient and one or more healthcare practitioners for the purpose of providing patient services or assessing the health status of the patient. A patient encounter is further characterized by the setting in which it takes place; currently HL7 recognizes seven unique patient encounter types:
  Ambulatory Encounter - A comprehensive term for health care provided in a facility or setting that provides diagnostic, therapeutic and health maintenance services for persons not requiring stays that exceed 24 hours (e.g. a practitioner's office, clinic setting, or hospital) on a nonresident and non-emergency basis. The term ambulatory implies that the patient has come to the location and is not assigned to a bed. Sometimes referred to as an outpatient encounter.
  Emergency Encounter - A patient encounter that takes place at a dedicated healthcare service delivery location where the patient receives immediate evaluation and treatment, provided until the patient can be discharged or responsibility for the patient's care is transferred elsewhere (for example, the patient could be admitted as an inpatient or transferred to another facility.)
  Field Encounter - A patient encounter that takes place both outside a dedicated service delivery location and outside a patient's residence. Example locations might include an accident site or at a supermarket.
  Home Health Encounter - A patient encounter where services are provided or supervised by a practitioner at the patient's residence. Services may include recurring visits for chronic or terminal conditions or visits facilitating recuperation.
  Inpatient Encounter - A patient encounter where a patient is admitted by a hospital or equivalent facility, assigned to a location where patients generally stay at least overnight and provided with room, board, and continuous nursing service.
  Short Stay Encounter - A patient encounter where the patient is admitted to a health care facility for a predetermined length of time, usually less than 24 hours.
  Virtual Encounter - A patient encounter where the patient and the practitioner are not in the same physical location. Examples include telephone conference, email exchange, robotic surgery, and televideo conference.
Source: HL7 Version 3 Standard: Patient Administration Release 2; Patient Encounter, Release 1 DSTU Ballot 1 - May 2011

## Slide 32: Term: Encounter
Encounter
  An Encounter (ENC) choice is an interaction between a patient and care provider(s) for the purpose of providing healthcare-related service(s). Healthcare-related services include health assessment.
  Note this type of statement covers admissions, discharges and transfers of care, as well as the more usual understanding of a single discrete office visit.
  It further deals with a plan for regular visits, such as preventive care during pregnancy, or monitoring of chronic ill patients.
  Includes requesting, proposing, promising, prohibiting or refusing an encounter as well as an actual encounter event.
  The encounter is a derivative of the RIM PatientEncounter class, used to represent related encounters, such as follow-up visits or referenced past encounters.
    Source: HL7 Draft Standard for Trial Use - HL7 Version 3 Standard: Clinical Statement Pattern, Release 1 - Last Published: 12/06/2007 10:24 AM